# REQUEST FOR PROPOSAL (RFP) FOR

# Digital Transformation in Procurement Processes (Supplier  and Sourcing Management)

Table of Contents

1	Introduction	3

1.1	Purpose	3

1.2	Statement of Confidentiality	3

1.3	Vendor Partner Response	3

2	Company Information	4

3	Scope of Work	4

3.1	Business Objectives	4

3.2	Business Problems to Address	6

3.3	Proposed Solution:	8

4	Project & Technical Requirements	8

4.1	Functional Scope	8

4.2	Technical Requirements	9

5	RFP considerations	10

5.1	Bidder prequalifying criteria	10

5.2	RFP Process	11

5.3	Clarifications of RFP and Pre-bid meeting	11

5.4	Amendment of RFP documents	11

5.5	RFP Timeline	11

5.6	Contact Details	12

# Introduction

This document describes the scope of work for a vendor to design, develop / implement and support the Digital Transformation in Procurement Processes (Supplier Management, and Sourcing management [Vendor selection during RFP issuanceand e-Auction]) for Adani Group.

## Purpose

- This RFP is intended to select a qualified technology partner to design and develop / implement / configure Supplier Management, and Sourcing management [Vendor selection during RFP issuance and e-Auction]

- The Platform's primary purpose is to streamline the above-mentioned procurement processes by providing a unified interface for users to work on tool as per defined processes / SoPs.

- This RFP is intended to engage selected vendor / partner for design, development / implementation, and subsequent support of the tools for 3 months post go live to make the changes, if any and to sustain the changes / configuration.

## Statement of Confidentiality

This RFP and all materials submitted by AIIL must be considered confidential. AIIL requests that this RFP should not be forwarded to any third party for evaluation or for any other purpose without the express written consent of AIIL. When submitting confidential material to AIIL, the bidder must clearly mark it as confidential.

## Vendor Partner Response

- The bidder response should contain detailed technical and pricing information for their proposed solution, which will meet or exceed Adani’s requirements and specifications as described in this document.

- The bidder should propose an integrated and well-defined service model for Adani with a clear execution strategy, which is flexible and scalable to meet present and future service growth. The proposal should also contain the vendor/partner corporate profile & scope of capability information.

- In order to expedite the evaluation process and fairly evaluate all proposals, it is mandatory that the general Terms & Conditions are being accepted. Failure to agree to or comply with any of these terms and conditions, not following the required mandatory outline, not providing required information, and/or proposing payments not linked to deliverables will result in a bidder's proposal being disqualified from the evaluation.

# Company Information

AIIL is a part of the Adani Group Companies, known for their successful execution of large-scale projects in the energy and infrastructure sectors in India. AIIL is recognized as India's largest listed business incubator, with a focus on four core sectors: energy and utility, transportation and logistics, consumer goods, and primary industry. These businesses are a balanced combination of well-established ventures and emerging enterprises, all dedicated to meeting the evolving needs of India.

# Scope of Work

The goal is to create a unified, intelligent procurement interface that empowers business users to make faster, smarter, and more cost-effective purchasing decisions. Configuration of Supplier Management, and Sourcing Management [Vendor Selection during RFP Issuance and e-Auction] will have seamless integration with SAP Ariba, BTP, SAP ECC and other suggested / used tools by the partner during implementation of the solution.

## Business Objectives

- Supplier Management:

- Objectives of survey – Identify what is to be achieved from the survey, quantify the satisfaction levels and identify what are areas of improvement from the survey

- Mode of survey – Identify how the survey is to be conducted enabling ease of use and accessibility to suppliers

- Timing of survey – Identify appropriate time to circulate the survey

- Relevance of Ask – Curate survey questionnaire in alignment to the objective of survey, including qualitative and quantitative questions

- Determination of sampling size for survey

- Purpose of survey – Convey clear goal and purpose of the survey to enhance supplier response

- Assurance of anonymity – Ensure supplier’s anonymity to secure honest feedback

- Reminders – Initiate follow-ups regularly to boost responses

- Post feedback action – Evaluate responses received and identify plan of action for improvement

- Continuous improvement – Regularly update and refine the survey based on previous feedback.

- Sourcing Management (Vendor Selection during RFP Issuance and e-Auction):

- Sourcing Activity creation

- Buyers shall have visibility of PRs across business units, servers, and SAP instances.

- Sourcing requests shall be linked to consolidated demand, with connections to Business NFA

- Sourcing requests shall be consolidated to achieve economies of scale & standardization.

- System driven Vendor Selection for RFP

- Reduce manual effort and eliminate human bias in supplier shortlisting.

- Ensure compliance with organizational policies and qualification criteria.

- Accelerate RFP initiation by leveraging system-driven supplier recommendations for AVL suppliers.

- Market intelligence (Macroeconomic indicators, Geopolitical factors, other relevant risk etc.) driven advisory for supplier selection for RFP (Advanced Supplier Risk Profiling)

- Two-Stage RFP Process (Envelope 1 & Envelope 2)

- Maintain transparency and fairness in bid evaluation by separating technical/commercial terms from pricing.

- Enable structured evaluation to prevent premature price influence on technical decisions.

- Aligning with industry best practice for competitive and compliant sourcing.

- System driven Technical Bid Evaluation

- Minimize subjectivity and errors in technical assessment through system-driven scoring.

- Speed up evaluation timelines by reducing manual checks.

- Ensure consistent application of qualification parameters across all bids.

- Strategic Negotiation

- Drive cost optimization through structured negotiation strategies.

- Standardize negotiation practices to ensure compliance and governance.

- Improve supplier engagement with clear, policy-driven negotiation guidelines.

- e-Auction Integration & Amenability Framework

- e-Auction amenability checked based on defined parameters to eliminate biasness

- Enhance competitiveness among suppliers to achieve best pricing.

- Provide real-time visibility and transparency during bidding.

- Reduce negotiation cycle time through automated auction processes.

- Fulfillment request

- Purchase Order (PO) shall be created based on approved NFA to eliminate transactional efforts

## Business Problems to Address

- Supplier Management:

- Approved Vendor List

- AVL is maintained as a physical document either by respective business units or at group level

- Predetermined frequency of AVL updating resulting in delayed action on any poor performing AVL

- No digital track AVL vendors for defined categories

- Supplier Administration

- Reason for Supplier Blocking/Unblocking is captured in MDG platform which is different from the platform where actual go-to-market is conducted

- No provision to prevent supplier from participating in the Go to market activity

- Supplier once blocking in MDG platform is not blocked in Ariba automatically

- Supplier Phase-Out

- No clear distinction of supplier for blacklisting and blocking.

- No clear distinction of supplier for the reason of supplier blocking

- Supplier Performance Evaluation

- Absence of provision for capturing the live performance data from system (OTIF, Quality, etc.)

- No system integration to track supplier CAPA plan and subsequent output of the actions

- No defined trigger to initiate the performance evaluation

- Sourcing Management (Vendor Selection during RFP Issuance and e-Auction):

  - Sourcing Activity creation

    - Currently buyers have visibility for PR for the respective BU only

    - There is no provision to consolidate the requirement across BU, SAP server and Instance, BU code, etc.

    - Linkage of WBS and Cost center for different requirements into one sourcing activity

  - System driven Vendor Selection for RFP

- Currently supplier shortlisting is time-consuming (due to Physical AVL) and prone to human bias.

- Lack of system-driven checks leads to inconsistent compliance with qualification criteria.

  - Two-Stage RFP Process (Envelope 1 & Envelope 2)

- Current process does not separate technical evaluation from pricing, risking biased decisions.

- Lack of structured evaluation increases chances of non-transparent practices.

- Difficulty in maintaining fairness and auditability in bid assessment.

  - Strategic Negotiation

- Negotiation practices vary widely, leading to non-standardized outcomes.

- Lack of structured approach reduces ability to achieve optimal cost savings.

- Governance and compliance checks during negotiation are difficult to enforce manually.

  - e-Auction Integration & Amenability Framework

- Undefined methodology to decide on amenability of e-auction

- Traditional negotiation methods lack competitiveness and real-time transparency.

- Manual processes increase cycle time and reduce pricing efficiency.

- Limited visibility for stakeholders during supplier bidding.

  - Fulfillment request

    - No linkages between the follow-up NFAs and MOU NFA

    - Manual input template needs to be filled for PO creation

    - Absence of direct linkage of WBS and Cost center with consolidated demand

## Proposed Solution:

The vendor is expected to design, develop / implement / configure Supplier Management, and Sourcing management [Vendor selection during RFP issuance and e-Auction] modules as part of existing / new technologies / tools. However, partner is free to suggest and utilize COTS tools / solutions in case this will help in reduction of time and overall cost for the development. Here is the proposed solution for each area:

Supplier Management:

The solution aims to transform supplier management into a strategic, system-driven function, covering the entire supplier lifecycle from registration and onboarding to performance evaluation and phase-out. All supplier data and processes shall be centralized and automated, reducing manual effort, improving accuracy, and ensuring compliance across Adani Group’s business units (BUs). The new approach will help in the following areas:

Approved Vendor List (AVL):

- Moves from manual, periodic updates to a digital, real-time system.

- This enables quick access to compliant suppliers, faster sourcing, and transparent decision-making.

- AVL status is automatically updated based on supplier performance scores.

Supplier Administration:

- Centralizes all supplier profile updates, code extensions, blocking, and unblocking.

- Integrates cross-functional systems (SAP Ariba, MDG, etc.) for seamless operations.

- Automates compliance tracking and onboarding workflows.

Supplier Phase-Out:

- Systematically identifies and removes underperforming or non-strategic suppliers.

- Automates exit workflows, ensuring compliance and minimizing business disruption.

- Distinguishes clearly between blocking and blacklisting, with centralized controls.

Supplier Performance Evaluation:

- Standardizes evaluation criteria and scoring across BUs.

- Integrates both qualitative and quantitative metrics (e.g., quality, delivery, compliance, innovation).

- Automates CAPA (Corrective and Preventive Actions) tracking and follow-up.

- Triggers evaluations based on system events (e.g., project closure, periodic review, CAPA completion).

Sourcing Management (Vendor Selection during RFP Issuance and e-Auction):

The solution aims to automate and streamline the entire sourcing lifecycle, minimizing manual intervention and human bias. This includes:

- Automated vendor selection based on predefined qualification criteria.

- Introduction of a two-stage RFP process (Envelope 1 for technical/commercial terms, Envelope 2 for price schedule) to ensure fair and unbiased evaluation.

- Automated technical bid evaluation to reduce subjectivity and accelerate decision-making.

- Strategic negotiation capabilities and e-auction functionality for competitive pricing and enhanced supplier engagement.

- System-driven Note for Approval (NFA) with digital signing and document flow as per Delegation of Authority (DoA), ensuring governance and auditability throughout the process.

- System-driven Vendor Selection: Reduces manual effort and ensures compliance with policies.

- Two-Stage RFP: Separates technical/commercial evaluation from price, aligning with industry best practices.

- Strategic Negotiation and e-Auction: Drives cost optimization and supplier competitiveness.

- Automated Fulfilment Requests: Links approved NFA directly to PO creation, eliminating manual templates

# Project & Technical Requirements

The proposed solution must be built on a robust, secure, and scalable architecture.

## Functional / Technical Scope

- Supplier Management: Here is the as-is, to-be business process for supplier management section which needs to be built as part of this initiative:

Supplier Registration & Onboarding

A qualified supplier will be onboarded through e-Ariba route and supplier code will be created with a segregation approach for specific user (s) as defined below:

- All Business Units (BUs) across the group company

- Limited to a few Businesses Units

- Limited to a few Business Units with specific conditions

- Supplier segmentation tag (strategic, essential or transactional)

Post evaluation of supplier by the GCP or BUTC Team, a request is sent to the GCC Supplier management team for creation of supplier code in Ariba and ERP, refer below GCC process “Supplier qualification, registration and onboarding”.

The supplier code creation in the ERP system is to be done only when the supplier is duly nominated and recommended through approved NFA. For suppliers having supplier code in the system without having an ANID, shall be restricted from PO issuance.

Supplier master will be reviewed every quarter for an update in terms of addition, modification, blocking, unblocking, score upgradation based on TPDD and supplier performance.

| Step | Process Description |
| --- | --- |
| P1 | Following the completion of the “NFA approval and awarding” process, the Buyer (GCP/BUTC) will initiate a ticket in ServiceNow to facilitate supplier onboarding in the ERP system. Suppliers will be onboarded in ERP only upon securing the necessary onboarding approvals in accordance with the Delegation of Authority (DOA). |
| P2 | VMO team shall receive the request from Buyer (GCP/BUTC) and shall initiate the supplier registration process |
| P3 | MDM team shall review the requirement of the documents as per the MDM policy and guidelines |
| P4 | MDM team shall create the supplier code that shall be reflected in Ariba |
| P5 | VMO team shall revert to buyer over the ServiceNow ticket regarding successful creation of the supplier code in SAP and close the ServiceNow ticket |
| D1 | VMO team shall evaluate whether the supplier can be mapped to AVL based on the input from the supplier performance evaluation process |
| P6 | VMO team shall initiate the approval flow for mapping the supplier in the AVL |
| D2 | VMO shall check whether the request for approval in the AVL is approved |
| P7 | If the request is approved as per the DOA, supplier shall be mapped in the AVL (Ariba preferred status) for the specific segment decided in the Supplier segmentation process |

## Supplier Segmentation

Segmentation is a strategic process of categorizing suppliers into different categories including Strategic, Essential and Transactional. Supplier segmentation by GCP and BUTC team will be conducted based on inputs received from the following:

    - Segmentation strategy

    - Category strategy (refer section 5.3 of the policy document)

    - Tiering Strategy: This is an approach taken to categorize and manage suppliers based on various criteria such as role, importance, and proximity to the final product.

    - Other aspects such as spend value, category specialization, criticality, dependency, market complexity, etc.

This process aids GCP and BUTCs in better allocating resources and managing suppliers based on the criticality of business core operations and sourcing complexity. GCP and BUTC respectively shall develop guidelines for supplier segmentation which will help to enhance the relationship with suppliers and entail greater focus on key suppliers.

Suppliers (both incumbent and new) are segmented and tagged to either GCP or BUTC. For each supplier, Lead GCP/ BUTC will play the role of supplier relationship manager (SRM) in consultation with respective GCP Leads (as applicable for their respective spends) to manage the relationship with supplier as per Supplier Lifecycle Management (SLM) strategy. The following could be possible relationship scenarios and their management approach:

- Suppliers catering needs of multiple GCP, relationship is managed by Lead GCP designated SRM with CRM/ KAM of supplier/ contractor

- Suppliers catering needs of BUTC specific requirements, relationship is managed by BUTC designated SRM with CRM/ KAM of supplier/ contractor

- Suppliers catering needs of GCP and BUTCs, relationship is managed by GCP designated SRM (in consultation with BUTC) with CRM/ KAM of supplier/ contractor

Supplier Segmentation can be defined as per below supplier segmentation guidelines:

| Supplier segment | Measurable parameters |
| --- | --- |
| Strategic | Suppliers who are critical to business operations (single or multiple touchpoints) and provide products and services that are hard to replace, with limited supplies and with a high level of organizational dependency. Any discontinuity with such supplier leads to significant impact on business continuity and future growth. Strategies to manage such suppliers may include: - Collaboration to foster close relationships and strategic alliance through long term contracts, mergers and acquisitions, joint ventures, etc. - Performance management metrics designed to collaborate for innovation - Contingency plans based on focused risk assessments |
| Essential | Suppliers who are not as critical as strategic suppliers, however, are important for specific project or time-bound requirements. Suppliers in this segment will have unique capabilities which can create bottlenecks in the supply chain. Managing these suppliers is important to avoid disruption to operations. Strategies to manage such suppliers may include: - Leverage buying power to negotiate favorable terms and conditions - Regular assessment of performance for continuous improvement - Maintain flexible approach based on trade-off between cost and relationship, to leverage short term or specific project needs. - Develop risk mitigation strategies e.g. safety stock, close monitoring of supplier related issues, alternate Supplier development etc. |
| Transactional | Suppliers offering products / services readily available in the market and not critical to business operations, with multiple supplier options to choose from enabling easy shift in a cost-effective manner. Strategies to manage such suppliers may include: - Standardization of procurement processes through automation like competitive e- bidding to reduce complexity and administrative burden - Focus on cost effectiveness than building supplier relationships - Simplified contracts with standard terms and conditions favorable to business - Tail management and Supplier consolidation |

Note: Supplier segmentation, supplier tier and any evaluation outcome must be performed in a standard pre-defined template and to be tagged to relevant supplier codes in Ariba for suppliers classified in qualified supplier pool, for effective governance throughout supplier’s life cycle. Supplier performance evaluation score sheet and TPDD scores shall be annexed to respective supplier code with segmentation.

The following steps are included in the supplier segmentation process:

8.2

| Steps | Process Description |
| --- | --- |
| P1 | GCP Category Lead/ BUTC Lead Buyer, based on respective supplier mapping (AVL & Qualified Vendors); will define supplier segmentation guidelines using a category-centric approach. This is based on parameters like spend analysis, market & value chain analysis, and supplier risk assessment etc.. Segmentation guidelines classify suppliers into Strategic, Essential, and Transactional categories. |
| P2 | GCP Category Lead/ BUTC Lead Buyer will share the draft segmentation guidelines with the GCP Category Head/ BUTC Head for review and input via email |
| D1 | The GCP Category Head/ BUTC Head will review the guidelines and provide inputs for refinement, if any via email. |
| P3 | GCP Category Lead/ BUTC Lead Buyer will update the guidelines based on the feedback received from GCP Category Head/ BUTC Head. In case any clarification is needed, Category Lead will discuss it with GCP Category Head/ BUTC Head. |
| P4 | Category Head assigns the Ariba questionnaire to the nominated buyer for supplier segmentation, whenever: - A new supplier is onboarded; or - Material change occurs (e.g., spend threshold crossed, new technology dependency), or - During the annual segmentation review cadence. - Existing Qualified and AVL Suppliers Strategic decisions will be governed as per the outcome of supplier segmentation framework like vendor collaboration strategic alliance, tie-ups |
| P5 | GCP Category Lead/ BUTC Lead Buyer obtains input from “Category strategy” (process section 5.3) and “Supplier performance evaluation” (process section 8.8) (for incumbent suppliers). Based on data reports (from SAP such as spend reports, purchase order history, vendor payment history, contracts BU inputs) GCP Category Lead/ BUTC Lead Buyer will perform supplier analysis for supplier segmentation as per below framework and submit the survey form. - Score > 4 = Strategic - Score <= 4 and > 2 = Essential - Score <= 2 = Transactional Strategic decisions i.e. strategic collaborations, tie-ups etc. shall be taken based on vendor segmentation |
| P6 | The Category Head receives an approval/validation task in Ariba to confirm inputs and raise clarifying questions to the category Lead/buyer if required. |
| D2 | GCP Category Head/ BUTC Head will review the report and provide inputs for refinement, if there are any, then reply via email. |
| P7 | GCP Category Head/ BUTC Head will seek clarification for the segmentation carried out |
| P8 | GCP Category Lead/ BUTC Lead Buyer will provide the clarifications to the concerns raised by the GCP Category Head/ BUTC Head |
| P9 | GCP Category Lead/ BUTC Lead Buyer will draft supplier segmentation for approval |
| P10 | Once the Final score and segment are computed, Category Lead/ Buyer will inform GCC team through Service Now ticket for system tagging. GCC shall update the supplier master record with the assigned segment (Strategic / Essential / Transactional) . Tags must be visible in supplier lists and exposed to downstream processes. Methodology has been defined by the management to provide weightage to each criteria stated above and plot the vendor score on the risk scale to classify the suppliers into risk categories [High risk (High Complexity-High Criticality), Medium risk (Moderate Complexity-Moderate Criticality), and Low risk (Low Complexity-Low Criticality)]. The framework uses two high-level dimensions from the document: Business Criticality and Business Complexity. Individual assessment parameters (below) feed into these dimensions. Scoring and classification mechanism Supplier Segmentation Scoring Mechanism. Dimension; Scoring. Low; Medium; High; Weightage. 1; 3; 5. Business Criticality; PO Commitment; <25 Cr; 25-100 Cr.; >100 Cr; 10%. Business Unit Dependency; <25% BUs; 25%-50% BUs; >50% BUs; 15%. Spend dependency; Multiple alternate suppliers; Few alternatives, project specific supplies; Single Source, 'Niche Product or Service; 10%. Partnership Type; Generic, commoditized, easy to replace. Required for regular transactions; Common technology but high specifications. Moderately complex to replace. Critical for business continuity; Core to business/ Niche solutions. Difficult to replace. Longterm/strategic relationship; 25%. Quality Assurance; Frequently fails to meet quality standards; Generally, meets quality standards with occasional defects; Meet or exceed quality standards with minimal defects; 5%. Business Complexity; Supplier Market Maturity; Many suppliers offering similar commodity; low bargaining power; Moderate competition: supplier has some market influence; Few suppliers; supplier is market leader or sole provider of critical goods; 5%. Supplier Turnover; <50 Cr; 50- 200 Cr.; >200 Cr.; 10%. Compliance and Sustainability; Basic compliance with regulations; Complies with most sustainability & safety standards; Industry leader in sustainability, safety, quality; 5%. Innovation Contribution; Supplier has little to no innovation input; purely follows specifications; Supplier contributes incremental improvements, but not deeply involved in strategic innovation; Supplier is a key innovation partner actively co-developing new products, solutions, or patents; 5%. Delivery location complexity; Delivery at designated location - plants, corporate offices etc.; Location within country with single transport mode; Delivery at remote location at different country - mining location, construction sites including multiple modes of transport air, rail, road etc.; 10%. Following are the elaborated descriptions of each attribute of supplier segmentation framework Dimension; Low; Medium; High. PO Commitment; Represents small annual spend, indicating limited engagement or minor operational impact.; Moderate spend range reflecting significant investments and ongoing partnerships.; Represents major spend, indicating strategic partnerships and substantial financial commitment.. Business Unit Dependency; Limited dependency; less critical to overall business operations.; Moderate dependency; supplier supports several key business units.; High dependency where supplier interfaces with most major business units; critical to operations.. Spend Dependency; Wide choice of alternatives allows flexibility in supplier selection.; Few alternatives; specific supplies needed for particular projects.; Single-source, where specialized products/services restrict alternative options.. Partnership Type; Basic and commonly available technology, easily replaceable and not central to operations.; Technology with high specs requires moderate effort to replace but widely understood.; Advanced, niche technology critical to operations, posing challenges for replacement.. Quality Assurance; Frequently not meeting standards suggests vigilance in quality monitoring is necessary.; Generally reliable with occasional lapses, indicating need for periodic quality checks.; Reliable, consistent meeting or exceeding of standards assures confidence in supplier output.. Supplier Market Maturity; Mature market with numerous providers ensures supplier competition, minimizing pricing power.; Moderate competitive landscape allows negotiation leverage with multiple suppliers.; Supplier may dominate niche market offering few competitive alternatives.. Supplier Turnover; Small turnover indicating limited supplier engagement or lower supplier impact on operations.; Moderate turnover, reflecting steady supplier transactions.; High turnover suggests extensive interactions with supplier, indicating strong relationship.. Compliance and Sustainability; Basic adherence indicating foundation compliance but needing further sustainability progress.; Meets standards generally, demonstrating ongoing compliance efforts.; Industry-leading compliance showcases supplier as a benchmark in quality and environmental safety.. Innovation Contribution; Minimal innovation impact highlights role as spec-followers rather than innovators.; Incremental innovation efforts beneficial although not deeply collaborative.; Active involvement in co-creating advancements illustrating the supplier as a strategic innovation ally.. Delivery Location Complexity; Simple delivery to common function areas like offices, plants, reflects straightforward logistical operations.; Country-wide delivery requiring some transport logistics; manageable complexity.; Complex multidimensional delivery challenges requiring diverse transport modes to remote locations.. |
| P11 | GCP Category Lead/ BUTC Lead Buyer periodically reviews segmentation guidelines at following frequencies to track supplier performance, optimize category strategy, review contracts of suppliers and enhance supplier relationships: - Strategic suppliers - Quarterly basis - Essential suppliers - Half-Yearly basis - Transactional suppliers - Annually basis |

Supplier Administration

All the administration process related to suppliers like supplier profile update, supplier code extension, blocking and unblocking are carried out by GCC Team as follows:

- Supplier-initiated profile update requests undergo review, execution, and approval by the GCC team.

- Buyer-initiated extension requests are automatically processed and extended through the system.

- Requests for supplier blocking and unblocking are directed to the GCC team via GCP or the BUTC Team, based on respective spending categories.

Refer below GCC processes – “Supplier Admin Process” for details:

- Supplier blocking:

| Steps | Process Description |
| --- | --- |
| P0 | Blocking due Supplier phase out due to Blacklisting (Section 8.6) |
| P6 | If BU TC Head/GCP head approves the request of blocking, MDM team to receive request for blocking. |
| P7 | MDM team to update status as blocked in MDG/SAP/Ariba as per the reason. |
| P8 | MDM team to update Buyer (GCP/BUTC) of status changed as blocked via email. |
| P10 | Blocking due to missing documentation or non-transaction MDM team to identify the supplier for blocking due to missing documentation or non-transaction. |
| P11 | MDM team to update status as blocked in MDG. |

- Supplier unblocking:

| Steps | Process Description |
| --- | --- |
| P1 | Buyer (GCP/BUTC) will check if supplier is blocked in SAP in the Adani supplier network. If it is blocked, Buyer (GCP/BUTC) will raise a ticket for unblocking of a supplier through ServiceNow ticket. |
| P2 | GCC Team Lead to allocate request responsibility to GCC team member as per availability. |
| D1 | GCC team member to identify the reason for blocking of supplier by searching T code on SAP The reason for blocking of supplier can be: - Missing Document - Inactivity (for 18 months) - Non-Performance - In case of blacklisted supplier, GCC team member shall revert PO processing team stating supplier is blacklisted |
| P3 | If the reason for blocking is missing document, GCC team member to look documents like GST details, Bank details, MSME, Turnover details, etc. in SAP |
| P4 | GCC team member to request supplier for missing documents via email. |
| P5 | Supplier to send requested documents to GCC team member via email. |
| P6 | GCC team member to verify the details and documents. |
| D2 | If the details/documents are incomplete/irrelevant, GCC team lead to send back request to GCC team member who will coordinate with supplier for missing details or documents via email. |
| P7 | If details/documents are complete, create a request for unblocking vendor code and send for approval to GCC team lead. |
| D3 | MDM team decide regarding approval or rejection of the request. |
| P8 | If GCC team lead accepts the request for approval, request flows to MDM team for unblocking of supplier. |
| P10 | In case of non-approval from MDM team, GCC team member to send back rejection details to GCC PO processing team through Service Now. GCC PO processing team to coordinate for further action with the Buyer (GCP/BUTC) to resolve the issue. |
| P11 | In case the request is approved by MDM team, supplier ID is unblocked. |
| P12 | Post unblocking, system trigger notification is shared with GCC team member. |
| P13 | GCC team member to send back the unblocking status to PO processing team through Service Now. |
| P14 | GCC PO processing team to receive the update and acknowledge the same. |
| P15 | In case of supplier blocked due to inactivity, GCC team member creates request for unblocking supplier. |
| D4 | GCC team lead receive request to unblock the supplier (GCC team lead checks for the PO details and the supplier details before approving supplier for the inactive reason). Based on the service now ticket details, GCC team lead to decide whether to approve the request or not. In case the request is not approved, the request is redirected to GCC team member who will edit the request form and resubmit the same. In case the request is approved, it flows to MDM team for validation and the process step P8 to P14 is followed. |
| P9 | GCC team member to receive the trigger regarding rejection of unblocking. In case additional document is required from supplier, GCC team member to coordinate with supplier and update the request. |
| P16 | In case of supplier unblocking due to performance issue (blocking done from BU), GCC team member to create a request and send it for approval to respective Buyer (GCP/BUTC) for unblocking. |
| P17 | Buyer (GCP/BUTC) to review the request and share it with respective BU TC head/GCPO. |
| D5 | BU TC head/GCP Head to approve or reject the request. Post this the process step P8 to P14 is followed. |
| D6 | In case of unblocking of a supplier blocked due to performance issues, request is shared to respective Buyer (BU/GCP) followed by BUTC Head/ GCP heads. Post approval process step P8 to P14 is followed |

Supplier Phase-Out

Supplier phase-out process is governed by GCP/ BUTC as per respective procurements. The phase-out of a supplier is triggered due to various scenarios, including but not limited to:

- Contractual obligations

- Non-contractual obligations

- Inactive suppliers in SAP system (Not responding to RFx processes repeatedly over the period of time)

The system must have the capability to flag blacklisted suppliers in centrally published portal wherein such supplier codes are deactivated from the system. In case of blocking/ unblocking of a supplier, only designated category managers have discretion to approve the activity. Upon approval as per defined DOA, GCC team shall execute blocking/ unblocking activity in system.

GCP and BUTCs, as per respective contract types, participates in supplier phase-out process in the following cases:

- Supplier blacklist

- Supplier blocking (conditional / temporary block)

A standard template for requesting blacklist or blocking scenarios will be defined. These templates must be owned and monitored by designated supplier relationship managers for each supplier. GCC is responsible for executing phase-out process in system.

Supplier relationship management strategy results in the following outcomes for phase-out process:

    - Supplier relationship allocation: Assign a supplier relationship manager for each supplier segment-wise, defined by GCP/BUTC for their respective suppliers.

    - Periodicity:

      - Quarterly blacklisting: Actively block non-compliant suppliers.

      - On-demand blacklisting: Block suppliers, when necessary (e.g. dormant/inactive suppliers), after settling pending payables/receivables. Conditional blockage eliminates POs for ‘To-be blocked’ suppliers, preventing new purchase mandates / exposure and ensures business continuity for open PO’s.

    - Supplier Performance Score Card: Create and update performance score cards for each supplier, linked to their supplier code. For suppliers other than inactive suppliers for 18 months, GCC will perform monthly review and conduct counseling sessions for continued poor performing suppliers and can take adequate steps (e.g. phase out).

    - Supplier Satisfaction Survey: Conducted annually. GCC departments launches, conducts, and monitors the survey.

Refer to GCC process – “MDM process” for further clarity on process.

Supplier phase-out due to blacklisting:

| Steps | Process Description |
| --- | --- |
| P1 | The Buyer (GCP/BUTC) shall initiate a request for blacklisting a supplier in the Ariba application by filling in all the relevant details and uploading supporting documents as required. Detailed rationale shall be specified clearly stating the reasons for blacklisting. |
| P2 | The Buyer (GCP/BUTC) shall upload all relevant supporting documents, including proof of non-compliance, contractual violations, or any other justification for blacklisting. Once all required information is attached, the request shall be formally submitted for approval. |
| P3 | The designated approvers shall review the blacklisting request, assess the provided rationale, review evidence and take a decision in accordance with company policies. The approval process shall be conducted through the system workflow |
| D1 | If required, the designated approver shall seek clarifications from the Buyer (GCP/BUTC) before making a final decision. |
| P4 | The designated approver shall provide detailed feedback, specifying any missing information or required modifications to the request before it can be approved. |
| P5 | The Buyer (GCP/BUTC) will discuss with the designated approver if needed, incorporate necessary modifications to the request and/ or attach additional supporting documents and resubmit the request for approval |
| D2 | The designated approver shall verify whether the blacklisting request meets the defined criteria. If the request aligns with established policies and contains sufficient justification, it shall proceed for final approval. Post approval step P6 to P8 of "GCC Supplier Administration (Blocking)" will be initiated. |
| P6 | If the blacklisting request is not approved, the designated approver shall formally reject the request, documenting rejection reasons and sharing them with the Buyer (GCP/BUTC). The rejection remarks must include clear justification. |

Blacklisting involves approval from the CEO of the respective business or by CEO of AIIL for GCP managed supplier(s) and upon blocking of supplier code, the supplier gets phased out and is removed from the supplier code list. A blacklisted supplier list will be available in the central database and restriction will be applied centrally in the ERP system by the MDM team. In case any supplier is categorized as blacklisted for one BU, GCP will ensure that other BUs will also not make any procurement from such supplier.

Supplier phase-out due to documentation and non-transaction (conditional/ temporary Blocking): Supplier phase-out in this scenario is managed by MDM team. Breach of documentation and transaction includes inactive status of the supplier for 18 months duration (suppliers not participating for any RFx or no purchase orders placed against the supplier); duplicate suppliers or missing/incorrect mandatory information like GST/ PAN/ MSME compliance etc. Refer the process of ‘blocking / unblocking the supplier codes by MDM team’ for more details (Refer above GCC processes – “8.5.c Supplier Administration (Blocking)” for details).

Supplier Performance Evaluation

For maintaining a mutually beneficial relationship with the supplier and to monitor the performance of suppliers, performance evaluation is done on annual basis for all the projects completed or under execution.

The GCP and BUTC teams will define criteria and periodicity for performance evaluation for their respective spend categories. Supplier Performance Evaluation dimensions will be established and must be considered during the evaluation process. These dimensions will be augmented and validated by the respective business units, depending on the criticality of the projects. Performance evaluation templates will be created according to supplier segmentation. A unified scoring system will be applied to each supplier, using a weighted average of each parameter and/ or scores by multiple BUs and/ or GCP considered for evaluation. The supplier score will be applicable for the evaluation period across all Business Units, based on which an action plan will be developed.

The following performance dimensions can be considered while drafting guidelines and illustrative criteria for performance evaluation:

- Quality compliance in relation to agreed QAP / TDCs, and defect rates

- Supplier claims

- Delivery and lead time adherence

- Cost competitiveness and reduction initiatives

- Regulatory compliance and adherence to contract terms (adherence to KPIs and performance trends)

- Innovation and R&D capabilities

- Service responsiveness and customer support

- Risk Management

- Sustainability

- Demonstrate reliability

- Safety Engineering capability

The Project teams (CAD)/User and Buyer – GCP or BUTC Team shall participate in the supplier evaluation process using the defined template and strategy. Additionally, the Buyer/ SRM team shall be responsible for assessing supplier performance, evaluating the CAPA (Corrective and Preventive Action) plan, and collaborating with the supplier to revise and redevelop the CAPA plan, if necessary. The team will also monitor the supplier’s performance and adherence to the CAPA plan. GCC team shall manage system-based activities (Ariba) related performance evaluation templates management, performance evaluation event creation, follow up with Buyers for results and CAPA, follow up with respective stakeholders to ensure performance evaluation of the supplier is completed within defined timelines as per GCC process document “Supplier Evaluation”.

An effective issue management process is a key component in maintaining constructive and collaborative relationships with suppliers. The GCP or BU shall define mechanism for identifying, analyzing, tracking and resolving supplier issues along with escalation matrix as defined in contract. Issues can be raised by suppliers or by internal stakeholders which may be related to quality, service performance, contract issues, sustainable development, scope issues, relationship issues, or related to obligation fulfillment of either party, etc. For issues pertaining to ethics and compliance, supplier or any stakeholder should opt for whistleblower policy/ code of conduct. To establish the process of alignment of Code of Conduct (CoC) and Whistleblower (WB) policy with external stakeholders through PO / Contract / ANID, GCP/ BU should conduct training on ethics, fraud prevention, and compliance at regular intervals.

Supplier satisfaction survey will be conducted to identify satisfaction levels of suppliers along with areas of concern and prospective improvements. Frequency shall be defined based on supplier segmentation and shall be rolled out by GCC to all the active suppliers at defined frequency. The following aspects shall be considered while designing the Supplier satisfaction survey:

- Objectives of survey – Identify what is to be achieved from the survey, quantify the satisfaction levels and identify what are areas of improvement from the survey

- Mode of survey – Identify how the survey is to be conducted enabling ease of use and accessibility to suppliers

- Timing of survey – Identify appropriate time to circulate the survey

- Relevance of Ask – Curate survey questionnaire in alignment to the objective of survey, including qualitative and quantitative questions

- Determination of sampling size for survey

- Purpose of survey – Convey clear goal and purpose of the survey to enhance supplier response

- Assurance of anonymity – Ensure supplier’s anonymity to secure honest feedback

- Reminders – Initiate follow-ups regularly to boost responses

- Post feedback action – Evaluate responses received and identify plan of action for improvement

- Continuous improvement – Regularly update and refine the survey based on previous feedback.

| Steps | Process Description |
| --- | --- |
| P1 | GCC team member shall follow up with the BU team post completion of the financial year Buyer (GCP/ BUTC) shall share the list of suppliers for evaluation based on criteria finalized in the Policy and Procedure document for Techno-commercial function |
| P2 | Fill and submit supplier evaluation template in ServiceNow Buyer (GCP/ BUTC) shall fill in and submit the template, which includes the following details: - Supplier code - List of evaluators - Supplier evaluation template type A collated My ASP ticket shall be raised once a year for an entire BU. Buyer (GCP/ BUTC) shall initiate the Supplier Performance-based evaluation of selected suppliers in My ASP with suitable Supplier Performance templates. Supplier Performance shall be initiated with identification and maintenance of evaluators in it |
| P3 | GCC team lead shall review the details submitted by Buyer (GCP/ BUTC) for completeness |
| P4 | Allocate ServiceNow ticket to GCC team member for supplier evaluation Supplier Performance shall be conducted through Ariba with fixed templates to fetch users’ experiences |
| P5 | GCC team member shall receive the details submitted by Buyer (GCP/ BUTC) from GCC team lead via Service now |
| P6 | Based on the inputs received on ServiceNow, GCC team member to create performance evaluation project in Ariba |
| P7 | GCC team member will select the evaluators for supplier evaluation in case the Supplier Performance template of evaluation is considered |
| P8 | GCC team member shall assign project to project team member (project team member can be Buyer (GCP/ BUTC), user or the project team) as per the input template |
| P9 | GCC team member selects the Supplier Performance form, timelines, and evaluators - Identify and maintain evaluators according to selected template. Team member can maintain multiple evaluators for the same Supplier Performance - Supplier Performance shall be triggered to pre-defined evaluators |
| P10 | Send the Supplier Performance form to be filled in by evaluators |
| P11 | Fill the Supplier Performance form - Evaluators shall fill the Supplier Performance form for supplier evaluation |
| P12 | Submit the Supplier Performance form - Evaluators shall evaluate the supplier and give the scores on applicable parameters - Evaluators shall submit the report to GCC team |
| P13 | Automatic notification regarding submission of Supplier Performance - GCC team member receives an automatic notification after evaluators fill the Supplier Performance form in Ariba |
| P14 | Sync report submitted by all the evaluators |
| P15 | Generate and publish the Ariba Supplier performance scorecard |
| P16 | Calculate the final scores - Receive the ratings from all evaluators and calculation of final supplier evaluation score in Ariba (based on criteria defined for supplier performance evaluation in Policy and Procedure document for Techno-commercial function policy) - GCC team member shall get the report approved from GCC team lead |
| P17 | Categorize the supplier in three categories - For score: 0 to 50, rating would be “Poor” - For score: 51 to 85, rating would be “Satisfactory” - For score: 86 and above, rating would be “Excellent” |
| P18 | Identify supplier for improvement program - GCC team member shall review all scores - For “poor” rated supplier, improvement/ CAPA plan shall be finalized within 3 months of information by supplier evaluation team |
| P19 | GCC Team to send the file with final score to suppliers for improvement (in case of poor ratings). GCC Team to also share the score with Buyer (GCP/ BUTC) to get inputs on the required improvement from supplier |
| P20 | Supplier shall prepare a CAPA Plan as per the report shared by GCC and upload the document of the CAPA plan |
| P21 | Receive CAPA from supplier and upload in Ariba for Buyer (GCP/ BUTC) to access GCC team member receives the CAPA plan from supplier and uploads it on Ariba “CAPA evaluation” for SRM/ Buyer to assess and evaluate the CAPA plan |
| P22 | Supplier receives the evaluation report and prepares the CAPA plan Supplier submits the improvement/corrective action plan for CAPA evaluation |
| P23 | SRM/ Buyer shall evaluate the CAPA submitted by supplier |
| D2 | Determine supplier adherence to CAPA plan “Poor” rated suppliers shall be identified at Group Level |
| P24 | If CAPA is not satisfactory, SRM/Buyer shall discuss with supplier for re-development of CAPA plan and monitor adherence of supplier SRM/ Buyer may consider supplier for future evaluation as a part of continuous improvement plan in subsequent period |
| P25 | SRM/ Buyer shall monitor supplier’s performance & adherence to CAPA plan. SRM/ Buyer shall monitor this adherence along with user and respective stakeholders |
| D3 | SRM/ Buyer shall decide whether supplier performance is satisfactory. |
| D4 | SRM/ Buyer shall decide whether supplier is adhering to proposed CAPA plan. In case the supplier is adhering to CAPA plan, then GCC team will close the supplier evaluation process on the notification of closure of task by SRM/ Buyer. In case supplier is not adhering to CAPA plan, SRM/ Buyer shall execute the supplier development process (as per Policy and Procedure document for Techno-commercial function policy). Following action can be taken by the SRM/buyer - Re-evaluate the supplier (new supplier performance event) - Proceed to supplier development process (section 8.8) |
| P26 | Mark the review task as completed post conducting the review |
| P27 | GCC team member shall monitor the status of the supplier evaluation project. In case project is not closed, GCC team member shall inform the GCC team lead regarding the open project |
| P28 | GCC team lead shall connect with the SRM/ Buyer regarding the status of the evaluation project. In case the project is to be kept open for more days same shall be communicated to team member with proper approval |
| P29 | GCC team lead shall revert to GCC team member regarding the update of the project closure |
| P30 | GCC team member shall close the supplier evaluation project post either receiving the task closure notification or the confirmation from the GCC team lead. Post this the supplier segmentation process need to be executed as per Policy and Procedure document for Techno-commercial function policy. |

## Business process impacted

As-Is Business Process

| Step | Process Description (Supplier Registration and Onboarding) |
| --- | --- |
| P1 | Following the completion of the “NFA approval and awarding” process, the Buyer (GCP/BUTC) will initiate a ticket in ServiceNow to facilitate supplier onboarding in the ERP system. Suppliers will be onboarded in ERP only upon securing the necessary onboarding approvals in accordance with the Delegation of Authority (DOA). |
| P2 | VMO team shall receive the request from Buyer (GCP/BUTC) and shall initiate the supplier registration process |
| P3 | MDM team shall review the requirement of the documents as per the MDM policy and guidelines |
| P4 | MDM team shall create the supplier code that shall be reflected in Ariba |
| P5 | VMO team shall revert to buyer over the ServiceNow ticket regarding successful creation of the supplier code in SAP and close the ServiceNow ticket |
| D1 | VMO team shall evaluate whether the supplier can be mapped to AVL based on the input from the supplier performance evaluation process |
| P6 | VMO team shall initiate the approval flow for mapping the supplier in the AVL |
| D2 | VMO shall check whether the request for approval in the AVL is approved |
| P7 | If the request is approved as per the DOA, supplier shall be mapped in the AVL (Ariba preferred status) for the specific segment decided in the Supplier segmentation process |

| Steps | Process Description (Supplier Administration - Extension) |
| --- | --- |
| P0 | Supplier extension is an activity required for fulfilling transaction requirements. Whenever any supplier is onboarded, it is maintained in golden records of MDG plus the requested SAP ERP instance. As a business requirement P2P transaction may be required with same supplier in different ERP instance. For that supplier database needs to be maintained in that ERP company code through extension. GCC TC PO processing team will receive a trigger of ‘supplier unavailable’ on SAP. |
| P1 | Buyer (GCP/BUTC) to fill the predefined details mentioned in the form as per requirement in MDG tool. |
| P2 | Supplier code is auto extended on the MDG tool and updated in integrated system Ariba. |

| Steps | Process Description (Supplier Administration – Blocking) |
| --- | --- |
| P0 | Blocking due Supplier phase out due to Blacklisting (Section 8.6) |
| P6 | If BU TC Head/GCP head approves the request of blocking, MDM team to receive request for blocking. |
| P7 | MDM team to update status as blocked in MDG/SAP/Ariba as per the reason. |
| P8 | MDM team to update Buyer (GCP/BUTC) of status changed as blocked via email. |
| P10 | Blocking due to missing documentation or non-transaction MDM team to identify the supplier for blocking due to missing documentation or non-transaction. |
| P11 | MDM team to update status as blocked in MDG. |

| Steps | Process Description (Supplier phase out due to blacklisting) |
| --- | --- |
| P1 | The Buyer (GCP/BUTC) shall initiate a request for blacklisting a supplier in the Ariba application by filling in all the relevant details and uploading supporting documents as required. Detailed rationale shall be specified clearly stating the reasons for blacklisting. |
| P2 | The Buyer (GCP/BUTC) shall upload all relevant supporting documents, including proof of non-compliance, contractual violations, or any other justification for blacklisting. Once all required information is attached, the request shall be formally submitted for approval. |
| P3 | The designated approvers shall review the blacklisting request, assess the provided rationale, review evidence and take a decision in accordance with company policies. The approval process shall be conducted through the system workflow |
| D1 | If required, the designated approver shall seek clarifications from the Buyer (GCP/BUTC) before making a final decision. |
| P4 | The designated approver shall provide detailed feedback, specifying any missing information or required modifications to the request before it can be approved. |
| P5 | The Buyer (GCP/BUTC) will discuss with the designated approver if needed, incorporate necessary modifications to the request and/ or attach additional supporting documents and resubmit the request for approval |
| D2 | The designated approver shall verify whether the blacklisting request meets the defined criteria. If the request aligns with established policies and contains sufficient justification, it shall proceed for final approval. Post approval step P6 to P8 of "GCC Supplier Administration (Blocking)" will be initiated. |
| P6 | If the blacklisting request is not approved, the designated approver shall formally reject the request, documenting rejection reasons and sharing them with the Buyer (GCP/BUTC). The rejection remarks must include clear justification. |

| Steps | Process Description (Supplier Performance Evaluation) |
| --- | --- |
| P1 | GCC team member shall follow up with the BU team post completion of the financial year Buyer (GCP/ BUTC) shall share the list of suppliers for evaluation based on criteria finalized in the Policy and Procedure document for Techno-commercial function |
| P2 | Fill and submit supplier evaluation template in ServiceNow Buyer (GCP/ BUTC) shall fill in and submit the template, which includes the following details: - Supplier code - List of evaluators - Supplier evaluation template type A collated My ASP ticket shall be raised once a year for an entire BU. Buyer (GCP/ BUTC) shall initiate the Supplier Performance-based evaluation of selected suppliers in My ASP with suitable Supplier Performance templates. Supplier Performance shall be initiated with identification and maintenance of evaluators in it |
| P3 | GCC team lead shall review the details submitted by Buyer (GCP/ BUTC) for completeness |
| P4 | Allocate ServiceNow ticket to GCC team member for supplier evaluation Supplier Performance shall be conducted through Ariba with fixed templates to fetch users’ experiences |
| P5 | GCC team member shall receive the details submitted by Buyer (GCP/ BUTC) from GCC team lead via Service now |
| P6 | Based on the inputs received on ServiceNow, GCC team member to create performance evaluation project in Ariba |
| P7 | GCC team member will select the evaluators for supplier evaluation in case the Supplier Performance template of evaluation is considered |
| P8 | GCC team member shall assign project to project team member (project team member can be Buyer (GCP/ BUTC), user or the project team) as per the input template |
| P9 | GCC team member selects the Supplier Performance form, timelines, and evaluators - Identify and maintain evaluators according to selected template. Team member can maintain multiple evaluators for the same Supplier Performance - Supplier Performance shall be triggered to pre-defined evaluators |
| P10 | Send the Supplier Performance form to be filled in by evaluators |
| P11 | Fill the Supplier Performance form - Evaluators shall fill the Supplier Performance form for supplier evaluation |
| P12 | Submit the Supplier Performance form - Evaluators shall evaluate the supplier and give the scores on applicable parameters - Evaluators shall submit the report to GCC team |
| P13 | Automatic notification regarding submission of Supplier Performance - GCC team member receives an automatic notification after evaluators fill the Supplier Performance form in Ariba |
| P14 | Sync report submitted by all the evaluators |
| P15 | Generate and publish the Ariba Supplier performance scorecard |
| P16 | Calculate the final scores - Receive the ratings from all evaluators and calculation of final supplier evaluation score in Ariba (based on criteria defined for supplier performance evaluation in Policy and Procedure document for Techno-commercial function policy) - GCC team member shall get the report approved from GCC team lead |
| P17 | Categorize the supplier in three categories - For score: 0 to 50, rating would be “Poor” - For score: 51 to 85, rating would be “Satisfactory” - For score: 86 and above, rating would be “Excellent” |
| P18 | Identify supplier for improvement program - GCC team member shall review all scores - For “poor” rated supplier, improvement/ CAPA plan shall be finalized within 3 months of information by supplier evaluation team |
| P19 | GCC Team to send the file with final score to suppliers for improvement (in case of poor ratings). GCC Team to also share the score with Buyer (GCP/ BUTC) to get inputs on the required improvement from supplier |
| P20 | Supplier shall prepare a CAPA Plan as per the report shared by GCC and upload the document of the CAPA plan |
| P21 | Receive CAPA from supplier and upload in Ariba for Buyer (GCP/ BUTC) to access GCC team member receives the CAPA plan from supplier and uploads it on Ariba “CAPA evaluation” for SRM/ Buyer to assess and evaluate the CAPA plan |
| P22 | Supplier receives the evaluation report and prepares the CAPA plan Supplier submits the improvement/corrective action plan for CAPA evaluation |
| P23 | SRM/ Buyer shall evaluate the CAPA submitted by supplier |
| D2 | Determine supplier adherence to CAPA plan “Poor” rated suppliers shall be identified at Group Level |
| P24 | If CAPA is not satisfactory, SRM/Buyer shall discuss with supplier for re-development of CAPA plan and monitor adherence of supplier SRM/ Buyer may consider supplier for future evaluation as a part of continuous improvement plan in subsequent period |
| P25 | SRM/ Buyer shall monitor supplier’s performance & adherence to CAPA plan. SRM/ Buyer shall monitor this adherence along with user and respective stakeholders |
| D3 | SRM/ Buyer shall decide whether supplier performance is satisfactory. |
| D4 | SRM/ Buyer shall decide whether supplier is adhering to proposed CAPA plan. In case the supplier is adhering to CAPA plan, then GCC team will close the supplier evaluation process on the notification of closure of task by SRM/ Buyer. In case supplier is not adhering to CAPA plan, SRM/ Buyer shall execute the supplier development process (as per Policy and Procedure document for Techno-commercial function policy). Following action can be taken by the SRM/buyer - Re-evaluate the supplier (new supplier performance event) - Proceed to supplier development process (section 8.8) |
| P26 | Mark the review task as completed post conducting the review |
| P27 | GCC team member shall monitor the status of the supplier evaluation project. In case project is not closed, GCC team member shall inform the GCC team lead regarding the open project |
| P28 | GCC team lead shall connect with the SRM/ Buyer regarding the status of the evaluation project. In case the project is to be kept open for more days same shall be communicated to team member with proper approval |
| P29 | GCC team lead shall revert to GCC team member regarding the update of the project closure |
| P30 | GCC team member shall close the supplier evaluation project post either receiving the task closure notification or the confirmation from the GCC team lead. Post this the supplier segmentation process need to be executed as per Policy and Procedure document for Techno-commercial function policy. |

To be Business Process (New/changes/Additional only)

Supplier Performance Evaluation

| Steps | Process Description (Supplier Performance Evaluation) |
| --- | --- |
| P1 | GCC Supplier Management team member shall receive intimation for creation of supplier performance management process: 1. Expiration of previous VPE (12 months) 2. Post project closure 3. Within 12 months of PO/SO creation (whichever is latest) 4. Buyer to raise request on demand 5. CAPA plan executed by supplier 6. Buyer has requested Blacklisting/ Whitelisting of supplier |
| P2 | Notification shall be shared to Buyer (GCP/BUTC) for trigger of supplier performance evaluation project (VPE). - Buyer (GCP/BUTC) shall receive periodic notifications for completing the task of filling and submitting the input template until the input template is submitted to GCC |
| P3 | Buyer (GCP/BUTC) shall fill the input template required for VPE analysis. In one VPE project, inputs from multiple evaluators of different project should be captured |
| P4 | Buyer (GCP/BUTC) shall submit the request to GCC supplier management team for VPE |
| P5 | GCC Supplier management team shall be able to review the supplier management input template. In case of incompleteness of the template, GCC supplier management team is able to return the input template to Buyer |
| P6 | Based on the inputs received on ServiceNow, GCC team member to create performance evaluation project in Ariba |
| P7 | GCC team member will select the evaluators for supplier evaluation in case the Supplier Performance template of evaluation is considered |
| P8 | GCC team member shall assign project to project team member (project team member can be Buyer (GCP/ BUTC), user or the project team) as per the input template |
| P9 | GCC team member selects the Supplier Performance form, timelines, and evaluators - Identify and maintain evaluators according to selected template. Team member can maintain multiple evaluators for the same Supplier Performance - Supplier Performance shall be triggered to pre-defined evaluators |
| P10 | Send the Supplier Performance form to be filled in by evaluators |
| P11 | Fill the Supplier Performance form - Evaluators shall fill the Supplier Performance form for supplier evaluation |
| P12 | Submit the Supplier Performance form - Evaluators shall evaluate the supplier and give the scores on applicable parameters - Evaluators shall submit the report to GCC team |
| P13 | Automatic notification regarding submission of Supplier Performance - GCC team member receives an automatic notification after evaluators fill the Supplier Performance form in Ariba |
| P14 | Sync report submitted by all the evaluators |
| P14’ | Quantitative data for supplier performance shall be system generated based on the GRN/SES status. Quantitative data shall be auto fetched in the supplier performance scorecard. |
| P15 | Generate and publish the Ariba Supplier performance scorecard |
| P16 | Calculate the final scores - Receive the ratings from all evaluators and calculation of final supplier evaluation score in Ariba (based on criteria defined for supplier performance evaluation in Policy and Procedure document for Techno-commercial function policy) - GCC team member shall get the report approved from GCC team lead |
| P17 | Categorize the supplier in three categories - For score: 0 to 50, rating would be “Poor” - For score: 51 to 85, rating would be “Satisfactory” - For score: 86 and above, rating would be “Excellent” Additionally supplier should be categorised based on the supplier status: 1. If score >70, Supplier to be tagged as AVL 2. If 50≤ score ≤70, Supplier to be tagged as Qualified 3. If score <50, Supplier to be tagged as Qualified, with CAPA under progress |
| P18 | Identify supplier for improvement program - GCC team member shall review all scores - For “poor” rated supplier, improvement/ CAPA plan shall be finalized, and supplier shall be tagged in category of sourcing block |
| P19 | GCC Team to send the file with final score along with the CAPA plan which is cocreated by evaluators and supplier in joint discussion |
| P20 | Supplier shall accept the CAPA plan which shall mark as closure of VPE project with the CAPA status |
| P21 | GCC supplier management team shall close the VPE project post confirming the activation of sourcing block on supplier |
| P22 | GCC Supplier management team shall assign task to buyer for evaluation of CAPA |
| P23 | SRM/ Buyer shall evaluate the CAPA submitted by supplier |
| D2 | Determine supplier adherence to CAPA plan “Poor” rated suppliers shall be identified at Group Level |
| P24 | If CAPA is not satisfactory, SRM/Buyer shall discuss with supplier for re-development of CAPA plan and monitor adherence of supplier SRM/ Buyer may consider supplier for future evaluation as a part of continuous improvement plan in subsequent period |
| P25 | SRM/ Buyer shall monitor supplier’s performance & adherence to CAPA plan. SRM/ Buyer shall monitor this adherence along with user and respective stakeholders |
| D3 | SRM/ Buyer shall decide whether supplier performance is satisfactory. |
| D4 | SRM/ Buyer shall decide whether supplier is adhering to proposed CAPA plan. In case the supplier is adhering to CAPA plan, then GCC team will close the supplier evaluation process on the notification of closure of task by SRM/ Buyer. In case supplier is not adhering to CAPA plan, SRM/ Buyer shall execute the supplier development process (as per Policy and Procedure document for Techno-commercial function policy). Following action can be taken by the SRM/buyer - Re-evaluate the supplier (new supplier performance event) - Proceed to supplier development process (section 8.8) |
| P26 | Mark the review task as completed post conducting the review. Post which based on the requirement, supplier segmentation, status shall be modified accordingly. |

Blocking and Unblocking Process

| Scenarios of Blocking and Unblocking |  |  |  |
| --- | --- | --- | --- |
|  | Sourcing Blocking | Purchasing Block | Payment Block |
| New Supplier is in In-registration/ Registered status | Activated | Not Applicable | Not Applicable |
| Incumbent supplier who has moved from AVL or Qualified to Registered status | Activated | Activated (in case no existing order in line) | Activated (in case no existing order in line) |
| New / incumbent qualified supplier | Deactivated | Deactivated | Deactivated |
| Qualified supplier blocked due to poor performance | Activated | Activated (in case no existing order in line) | Deactivated |
| Blacklisting | Activated | Activated | Activated (Depending upon business decision) |

Note: Every Blocking/unblocking for performance reason or blacklisting process shall have an input from VPE notification

Market Intelligence–Driven Advisory for Supplier Selection (Advanced Supplier Risk Profiling):

The objective is to enhance decision quality, reduce sourcing risks, and ensure resilience across the procurement value chain. This enables proactive and dynamic supplier risk assessment by incorporating external market intelligence (macroeconomic, geopolitical, and industry‑specific factors) along with internal supplier performance data, thereby ensuring informed and risk‑optimized supplier shortlisting for RFPs.

2. Key Capability Overview

The solution will act as a decision support engine that augments system‑driven vendor selection by:

Integrating external intelligence platforms and analytics tools providing category insights, supplier benchmarking, and risk indicators. Leveraging industry benchmarking, data analysis, and existing procurement practices, refine vendor selection frameworks. Enhancing existing system‑driven vendor selection mechanisms which already aim to minimize manual intervention and bias.

3. Risk Dimensions to be Considered

The advanced supplier risk profiling model will evaluate suppliers across multiple dimensions:

- Macroeconomic Indicators,

- Inflation trends impacting input costs, Currency volatility (import/export exposure)

- Interest rate environment (impact on supplier financial health)

- Commodity price fluctuations (category‑specific cost drivers)

- Geopolitical Factors

- Country risk (political stability, trade restrictions, sanctions)

- Supply chain disruptions due to global conflicts or regulatory changes

- Cross‑border logistics risks and dependency concentration

- Industry & Category Risk

- Supply‑demand imbalance in key categories

- Supplier concentration risk (dependency on limited vendors)

- Emerging alternative suppliers / substitute markets

- Supplier‑Specific Risk (Integrated View)

- Financial health and creditworthiness

- Historical participation and success rate in RFPs (where available)

4. Functional Solution Design

- The proposed capability will include:

Dynamic Risk Scoring Engine: Aggregates multiple risk parameters to generate a composite supplier risk score

- Advisory Layer in RFP Creation Workflow:

While creating an RFP: System recommends a prioritized vendor list, Flags high‑risk vendors with justification.

- Scenario‑Based Intelligence:

Ability to simulate supplier risk under changing external conditions (e.g., commodity spike, geopolitical event)

5. Key Outputs / Deliverables

- Supplier Risk Scorecard (per vendor)

- Risk‑adjusted Vendor Recommendation List for RFP

- Decision Support Insights for sourcing managers and category leads

6. Integration with Existing TC Risk Ecosystem

This use case will integrate with:

- AVL & Qualified Supplier Pool (base selection layer)

- Supplier 360 profile

7. Expected Business Impact

- Improved quality of vendor selection with risk‑adjusted decisions

- Reduction in supply chain disruptions through proactive risk mitigation

- Enhanced governance and auditability in supplier selection

- Reduced dependency risk through diversification insights

- Better negotiation power with fact‑based supplier positioning

Business use cases

| Use case # | Use case name | Trigger event | Primary actor | Secondary actor | Main action | Pre Conditions | Input data | Expected outcome | Exception |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC1 | VPE | 1. Expiration of previous VPE (12 months) 2. Post project closure 3. Within 12 months of PO/SO creation (whichever is latest) 4. Buyer to raise request on demand 5. CAPA plan executed by supplier 6. Buyer has requested Blacklisting/ Whitelisting of supplier | GCC Team |  | GCC team shall be able to fetch the details of all the order(s) issued & executed during the evaluation period through system along with Buyer (BU/GCP) details. | Vendor categorization and segmentation is available |  | List of suppliers for VPE is available | Non Ariba Vendors |
| UC2 | VPE | List of suppliers for VPE is available | GCC Team |  | GCC team shall share the list with respective buyers to fill out VPE input template |  |  | Buyer receives notification to fill out input template |  |
| UC3 | VPE | GCC Team share the list of suppliers for VPE | Buyer (BU/GCP) |  | 1. Buyer shall be notified periodically till the time fill out input template is submitted. |  | Buyer shall receive the input template for VPE | GCC team receives fill out input templates |  |
| UC4 | VPE | Buyer reverts with fill out input template for VPE | GCC Team |  | 1. Evaluate completeness of input template 2. Initiate the Supplier evaluation project 3. Evaluation shall be conducted for unique supplier PAN (Permanent Account Number) 4. Assign the list of evaluators for evaluation purpose 5. Multiple evaluators from different projects /Ops user team shall be a part of the same annual VPE project. 6. Trigger for quantitative parameters from system | Quantitative scoring is available in the system | GCC Team shall receive filled input template | Supplier evaluation project is issued for evaluators feedback |  |
| UC5 | VPE | Supplier performance evaluation project notified | Evaluators |  | 1. Receive notification of VPE project 2. Receive the qualitative evaluation parameters 3. submit the evaluation report |  |  | Qualitative evaluation report is successfully submitted in system |  |
| UC6 | VPE | Qualitative evaluation report received | GCC Team | System | 1. Supplier Performance report is generated by the system 2. Report shall include both the qualitative and quantitative data |  |  | Final supplier performance scorecard is generated |  |
| UC7 | VPE | Supplier Performance Scorecard generated | GCC Team | System | 1. System should auto classify the supplier under 3 categories as poor, satisfactory and excellent. Refer to step P17 of process document for details |  |  | Supplier is category as either poor, satisfactory or excellent |  |
| UC8 | VPE | Supplier Performance category assigned | System |  | 1. If score >70, Supplier to be tagged as AVL 2. If 50≤ score ≤70, Supplier to be tagged as Qualified 3. If score <50, Supplier to be tagged as Qualified, with CAPA under progress |  |  | Supplier qualification status is updated in real time |  |
| UC9 | VPE | Supplier Performance category assigned | GCC Team |  | Task triggered for buyer (BU/GCP) to generate CAPA |  |  | Buyer is notified to generate the CAPA for poor performing suppliers |  |
| UC10 | VPE | Notified to generate CAPA | Buyer (BU/GCP) |  | Share CAPA inputs to supplier |  |  | CAPA inputs shall be shared to supplier |  |
| UC11 | VPE | CAPA form is triggered | Supplier |  | Review the CAPA plan and revert with detailed execution plan for improvement |  |  | CAPA is accepted by supplier |  |
| UC12 | VPE | CAPA form is triggered | GCC Team |  | Sourcing Block activated till CAPA is executed |  |  | Sourcing Block activated for supplier |  |
| UC13 | VPE | CAPA Plan accepted | GCC Team |  | Close Supplier Performance Project |  |  | Supplier performance project is closed with tagged CAPA plan |  |
| UC14 | VPE | CAPA plan accepted | Buyer (BU/GCP) |  | Generate supplier development plan |  |  | Supplier is notified of the development plan |  |
| UC15 | VPE | Suppliers are notified of the development plan | Buyer (BU/GCP) |  | Review supplier adherence to CAPA plan and monitor the progress periodically |  |  | Tracking CAPA plan |  |
| UC16 | Supplier Admin (Blocking) | Supplier has been blacklisted / blocked as an outcome of VPE project or TPDD score | GCC Team MDM Team |  | Activate sourcing block, purchase block and payment block for supplier | VPE report concludes requirement for blacklisting / blocking | VPE or TPDD score | Suppliers sourcing, Purchase and payment block is activated |  |
| UC17 | Supplier Admin (Blocking) | Supplier under Registered status | GCC Team |  | New Supplier: Activate Sourcing Block of supplier Incumbent Supplier: Activate sourcing block, purchase block and payment block for supplier (in case no existing order in pipeline) |  |  | Suppliers sourcing, Purchase and payment block is activated |  |
| UC18 | Supplier Admin (Unblocking) | 1. Registered vendor is qualified 2. Post completion of CAPA plan and score recorded above the threshold | GCC Team |  | 1. Supplier sourcing , purchase and payment block is auto deactivated |  |  | Supplier is unblocked |  |
| UC19 | Supplier Admin (Unblocking) | Request received for Supplier Unblocking | GCC Team |  | 1.check whether VPE is for whitelisting / or CAPA completion 2. Request approval from respective Buyer/CL/BUTC Head/GCP head who initiated supplier blocking |  |  | Reopening VPE project to reevaluate supplier |  |
| UC20 | Supplier Admin (Unblocking) | Buyer/CL receives request for supplier re-evaluation | Buyer (BU/GCP) |  | Reevaluate supplier based on CAPA completion and/or risk mitigation initiative |  |  | Re-evaluation outcome is submitted |  |
| UC21 | Supplier Admin (Unblocking) | Re-evaluation report received with approval | GCC/MDM Team |  | Supplier is unblocked in system and response is recorded |  |  | Supplier is unblocked |  |
| UC22 | Supplier Admin (Unblocking) | Suppliers are successfully unblocked |  |  | Auto communication to the requisitioner regarding unblocking status of supplier |  |  | Supplier unblocking status notified to requsitioner |  |
| UC23 | Adani Vendor Dashboard | Update in Supplier performance Evaluation score from threshold value |  |  | Based on the change in the supplier performance evaluation score, supplier status shall be auto-upgraded as 'Qualified' or 'AVL' |  |  | Supplier status is updated on Realtime basis |  |
| UC24 | Adani Vendor Dashboard | Update in TPDD score from threshold value |  |  | Based on the change in TPDD score, supplier qualification status should be modified |  |  | Supplier status is updated on Realtime basis |  |
| UC25 | Adani Vendor Dashboard | Update in supplier profile data (VRQ or Modular Questionnaire) |  |  | Based on the supplier profile data, field in Adani Vendor Dashboard should be updated automatically |  |  | Supplier status is updated on Realtime basis |  |
| UC26 | Supplier Segmentation | TPDD completion | Buyer (BU/GCP) | System | Identification of supplier to be segmented | TPDD completion | Data table of qualified suppliers post TPDD | Identified Supplier for Segmentation |  |
| UC27 | Supplier Segmentation | Identified Supplier for Segmentation | Buyer (BU/GCP) | System | Triggering of supplier segmentation form |  | Supplier segmentation parameters as per framework | Segmentation form |  |
| UC28 | Supplier Segmentation | Buyer reverts with fill out Supplier segmentation form as per framework | Buyer (BU/GCP) | System | Submission of form | Business complexity & Criticality Data availability | Scoring of supplier segmentation form | Supplier Segmentation |  |
| UC29 | Supplier Segmentation | Supplier Segmentation | Buyer (BU/GCP) | System | Generate a supplier segmentation report |  | Segmentation score | Report |  |
| UC30 | Supplier Risk Score | Identified Supplier for AVL & RFP | Buyer (BU/GCP) | System | Generating a supplier Risk Score |  | 1.Macroeconomic Indicators. 2. Geopolitical Factors. 3. Industry & Category Risk 4. Supplier-Specific Risk. | • Supplier Risk Scorecard (per vendor) • Risk-adjusted Vendor Recommendation List for RFP • Decision Support Insights for sourcing managers and category leads |  |

- Sourcing Management (Vendor Selection during RFP Issuance, TBER and e-Auction):

RFx (RFI, RFP or RFQ) process

A pool of qualified suppliers with an ANID will be available for each category of procurement. From the pool of qualified suppliers, a list of Ariba Preferred (Approved) Vendor List (AVL) will be prepared for each spend category (refer section 8.4 of this document for more details). This list shall be owned by the GCP and BUTCs for their respective spend categories and GCC will act as a custodian to this list. It will be updated on a continuous basis as and when new suppliers are developed, or existing suppliers are phased out.

In the RFx process, the GCP Category Lead/ BUTC Lead Buyer must include all suppliers listed in the ‘Ariba Preferred (Approved) Vendor List – AVL’ for that relevant segmentation of the category.

For ‘Ariba Qualified’ supplier pool, GCP Category Lead/ BUTC Lead Buyer utilizes vendor selection framework (Refer Template: “6.1 Vendor Selection Framework”) for selecting potential suppliers to ensure that bids are extended to technically and commercially qualified suppliers, optimizing the number of suppliers for bidding process and to filter insufficiently qualified suppliers. The aim should be to have at least three suppliers in each category and segmentation. This approach ensures competitive pricing, enhances supply chain resilience, and maintains quality consistency.

In case of inclusion of group companies in RFP process, it shall be governed by Related Party Transaction (RPT) norms prescribed by Finance team.

The following qualification criteria may be considered by Buyer (GCP/ BUTC) while selecting supplier, either existing or new:

- Product/ service range (Category Strategy)

- Supplier segmentation

- Supplier tier / scale of operation

- Assessment of Financials and existing capabilities (manufacturing, sourcing, supply chain etc.)

- Past experience (internal, for past project experience and external customer feedback)

- Any other parameters can be added whenever required e.g. past RFx or past auction history

- Alignment with company values as per the Adani policies / code of conduct (Refer code of conduct document – “Adani Enterprise Limited – Supplier Code of Conduct”).

- Market intelligence (Macro-economic indicators, Geopolitical factors, other relevant risk etc.) -driven advisory for supplier selection for RFP (Advanced Supplier Risk Profiling)

Market Intelligence–Driven Advisory for Supplier Selection (Advanced Supplier Risk Profiling):

The objective is to enhance decision quality, reduce sourcing risks, and ensure resilience across the procurement value chain. This enables proactive and dynamic supplier risk assessment by incorporating external market intelligence (macroeconomic, geopolitical, and industry‑specific factors) along with internal supplier performance data, thereby ensuring informed and risk‑optimized supplier shortlisting for RFPs.

2. Key Capability Overview

The solution will act as a decision support engine that augments system‑driven vendor selection by:

Integrating external intelligence platforms and analytics tools providing category insights, supplier benchmarking, and risk indicators. Leveraging industry benchmarking, data analysis, and existing procurement practices, refine vendor selection frameworks. Enhancing existing system‑driven vendor selection mechanisms which already aim to minimize manual intervention and bias.

3. Risk Dimensions to be Considered

The advanced supplier risk profiling model will evaluate suppliers across multiple dimensions:

- Macroeconomic Indicators,

- Inflation trends impacting input costs, Currency volatility (import/export exposure)

- Interest rate environment (impact on supplier financial health)

- Commodity price fluctuations (category‑specific cost drivers)

- Geopolitical Factors

- Country risk (political stability, trade restrictions, sanctions)

- Supply chain disruptions due to global conflicts or regulatory changes

- Cross‑border logistics risks and dependency concentration

- Industry & Category Risk

- Supply‑demand imbalance in key categories

- Supplier concentration risk (dependency on limited vendors)

- Emerging alternative suppliers / substitute markets

- Supplier‑Specific Risk (Integrated View)

- Financial health and creditworthiness

- Historical participation and success rate in RFPs (where available)

4. Functional Solution Design

- The proposed capability will include:

Dynamic Risk Scoring Engine: Aggregates multiple risk parameters to generate a composite supplier risk score

- Advisory Layer in RFP Creation Workflow:

While creating an RFP: System recommends a prioritized vendor list, Flags high‑risk vendors with justification.

- Scenario‑Based Intelligence:

Ability to simulate supplier risk under changing external conditions (e.g., commodity spike, geopolitical event)

5. Key Outputs / Deliverables

- Supplier Risk Scorecard (per vendor)

- Risk‑adjusted Vendor Recommendation List for RFP

- Decision Support Insights for sourcing managers and category leads

6. Integration with Existing TC Risk Ecosystem

This use case will integrate with:

- AVL & Qualified Supplier Pool (base selection layer)

- Supplier 360 profile

7. Expected Business Impact

- Improved quality of vendor selection with risk‑adjusted decisions

- Reduction in supply chain disruptions through proactive risk mitigation

- Enhanced governance and auditability in supplier selection

- Reduced dependency risk through diversification insights

- Better negotiation power with fact‑based supplier positioning

Suppliers shall be shortlisted for RFx with combination from qualified supplier pool and Ariba Preferred (Approved) Vendor List (AVL) as per criteria and factors defined for a particular RFx.

In case of site contractor, Contractor Safety Module (CSM) qualification shall be responsibility of Site safety team/HSE and if any support is required, they can coordinate with GCC Supplier Management team.

Once finalized, the list of shortlisted suppliers will be shared with GCC team for RFx process as defined in the section 6.2 “RFx (RFI, RFP or RFQ)” process of this document.

Communication of shortlisted supplier (from the Qualified supplier pool) prior to release of RFx process will be shared by GCP /BUTC to GCC for incorporation and execution of RFx process.

Before launch of RFx process, in the case of Lump-sum turn-key (LSTK) projects, EPC or integrated solution approach from market, engineering teams ensure readiness of BOQ at ‘Detailed Engineering’ level, with detailed specifications, drawings and other quality parameters.

Based on the nature of the requirement, Engineering team may consider engaging third party agency/ consultants to develop BOQ and specifications at individual Item level details (95% - 100% accuracy). Input comprises of following critical details:

- Statement of work (SoW) comprising scope of work and Division of Responsibility (DoR)

- Detailed item level technical specifications and Codal provision (wherever applicable) along with bid drawings

- BOQ – individual Item level details (95% - 100% accuracy) with material code

- Quality Assurance Plan (QAP) requirements

- Firm schedule with pre-construction activity milestones (L2 level schedule)

- Warranties and Guarantees

- Any specific RFP qualification criteria

- TBER with qualifying criteria

Once done, these documents will be shared with Group Estimation (GE) team and respective Category/ BUTC buyers for reference.

RFx process is triggered by the buyer (GCP or BUTC) for their respective categories in coordination with the GCC Team.

Following key inputs (inclusive and not limited) are shared by the Buyer (GCP or BUTC) for drafting an RFP / RFQ:

- Scope of work / specification with details/ technical specs across BOQ line-item level with material code

- Reference drawings / designs, if applicable

- Site details

- Delivery timelines/ Milestones (including pre-construction activity milestones)

- Pool of qualified suppliers for RFP / RFQ

- Market / Lot / price discovery template/ BOQ

- Query submission and resolution timelines & format

- Offer validity

- GTC / STC based on the contract template selected by the buyer (GCP / BUTC)

- Terms / mode of payment duly endorsed by respective BU Finance or CFMC as per spend category

- TBER template (refer “6.2 Technical Evaluation template”)

- Supplier nomination score (For technical and commercial response)

- Any specific regulatory requirements

Two-stage RFP process integrated in Ariba will be followed where TBER is to be conducted.

Two stage RFP refers to two separate steps mentioned as under:

Step A: Techno-commercial stage, where-in technical and commercial aspects are evaluated

Step B: This step is only for price discovery which can be further bifurcated as follows-

- e-Auction based sealed bid price discovery stage

- e-Auction based price negotiation stage, following above Step (i)

Post release of RFP / RFQ, Pre- bid queries will be handled by BUTC in case of BU specific procurements. Similarly, in case of GCP specific procurements, GCP and BUTC team will collaborate with users. GCP with maximum scope (based on packaging strategy) will lead the procurement strategy and finalization of the Contractor/ General contractor for the overall project in consultation with other affected GCP.

To ensure a competitive process, a minimum of three quotations should be obtained for every procurement. Scenarios where criteria for inviting minimum number of quotations may not be applicable, an exception list will be defined by the respective buyers. These exceptions include situations involving strategic long-term partners, oligopolies, monopolies, Original Equipment Manufacturers (OEMs), government utilities, proprietary services or supplies, and Project Affected People (PAP).

Depending on the category and nature of shortlisted suppliers, the RFx process can be executed through:

- Open bidding RFx process – Bidding/ Tendering is open to all the suppliers based on prequalification criteria released publicly (e.g. in case of Airport business), OR

- Limited bidding RFx process through Ariba – Bidding/ Tendering process is open to shortlisted suppliers from the Adani supplier pool (having ANID). Criteria for prospective bidder qualification must be defined by the buyer (GCP / BUTC) such that the RFP process has sufficient competitiveness and equal opportunities to all participating bidders (including recommendations from BU team).

In the event of any regulatory/authority requirements (e.g. AAI regulations for Airport BU), the bidding process could be conducted through a system other than Ariba or as specified under the contracted terms between BU and such authority.

Once the RFx is issued to the shortlisted suppliers and offers received, any change in the RFP/ RFQ requirements must be approved by respective GCP Category Head/ BUTC Head and post-approval changes must be communicated to all the participating suppliers.

If an additional supplier needs to be included in the sourcing process before closure of the released RFP, then the RFP can be extended (by coordinating with GCC team) to such pre-qualified additional supplier(s). Accordingly, the RFP closure date may be extended and communicated to the GCC team as per the defined process.

In case, alternate supplier must be introduced in the RFP process post closure of RFP, then such closed RFP will be cancelled/ scrapped with due communication to all the earlier participants, followed by a new RFP issuance to all the earlier participants and the additional suppliers. In such cases, the rationale for introduction of additional participants in already closed RFP must be captured in the NFA process by the buyer (GCP/BUTC).

Bids received may be revised, in case bids are incomplete or have omissions/ deviations in terms of BOQ/ Lot items as per RFP terms and conditions. In case the bids need to be rejected for any other reason as stated above, then necessary disclosure must made in NFA.

Upon receiving bids/ offers/ quotations from suppliers, an exhaustive comparative statement of all participants must be generated before the final commercial negotiation. This statement should incorporate all relevant techno-commercial loading factors to ensure a fair and equitable comparison of all qualified suppliers. Design and Engineering Team shall conduct technical evaluation of the bids and prepare TBER. Basis the composite TBER score for individual supplier from respective Business Users (as applicable for multi-BU sourcing), the buyer will shortlist the suppliers for negotiation process.

Refer the following detailed process of “RFI, RFQ & RFP process”

| Steps | Process Description |
| --- | --- |
| P0 | Input received from GCP/BUTC from the process “Consolidation of project/business requirement for strategic sourcing” process |
| P1 | GCC Team Lead to receive system generated email notification regarding assigned sourcing project. |
| P2 | GCC Team lead to review RFP input template (completeness and correctness perspective) via review task. |
| P3 | Buyer (GCP/BUTC) shall receive RFP input template review delay notification in case delay of review of the input template by GCC Team Lead through an Ariba Task – Notification to be triggered to BU-TC (Buyer) in case of delay. |
| D1 | GCC Team Lead to review the RFP input template submitted by BU TC buyer. GCC team lead shall review the completeness and correctness of the RFP input template and in case of any query shall reach out to BU TC buyer for resolution. |
| P4 | In case of any changes required, GCC Team Lead to provide inputs on required corrections. |
| P5 | Buyer (GCP/BUTC) to correct required details and re-upload RFP input template and re-submit review task. |
| P6 | In case no changes in the RFP input template GCC Team Lead shall mark the review task as complete. |
| P7 | GCC Team Lead to assign GCC Team Member who will conduct RFP event. Post assignment of GCC Team Member, GCC Team Lead shall mark the task “assign team member as complete”. |
| P8 | GCC Team Member shall create the sourcing project and RFP event based on the inputs received in the RFP input template. GCC Team Member navigates to task tab and clicks on RFP template for double envelope bidding. In first screen of RFP, fills the details as provided in the RFP input template and RFP is created. |
| P9 | GCC Team Member navigates to “Rules” tab and fills in RFP start and end date and time (as indicated in RFP input template). |
| P10 | GCC Team Member shall validate that list of suppliers shared by GCP Category Lead /BUTC Lead Buyer necessary includes AVL suppliers of corresponding category |
| D2 | Are all AVL vendors included in RFP input template shared? |
| P11 | In case all AVL vendors are included in RFP input template shared, GCC Team Member navigates to “Suppliers” tab and adds all enlisted qualified pool suppliers (if applicable) by clicking on invite participants and searching and adding relevant suppliers. The details of the supplier shall either be the supplier code or the SM ID of the supplier to participate in RFP. Additionally, all relevant category specific suppliers from Approved Vendor List (AVL) shall be auto populated during RFP event creation. Hence, the final list of suppliers to whom the RFP shall be shared will comprise of supplier’s representative of qualified supplier pool and suppliers present in AVL for relevant category |
| P12 | In case all AVL vendors are not included in RFP input template shared, GCC Team Member shall seek justification from GCP Category Lead/BUTC Lead Buyer along with approval from Category Head. Post seeking appropriate justification and approval from Category Head, the GCC Team Member shall add relevant suppliers (or delete suppliers auto populated from AVL) in RFP event by clicking on invite participants and searching and adding relevant suppliers. |
| P13 | GCC Team Member navigates to sourcing content and adds technical requirements (from sourcing request), commercial T&Cs (from GTC and STC as enlisted in RFP input template) and bid documents in Envelope #1: “Technical Parameters and Commercial T&Cs (Except Price)” and pricing conditions (from RFP input template) in Envelope #2: “Price Schedule”. GCC team member shall also validate attachments if any under reference documents (which are copied over from sourcing request) or shall attach them manually. In case of any queries GCC Team Member can coordinate with the buyer for clarification. |
| P14 | GCC Team Member shall submit the RFP event for review. |
| P15 | GCC Team Lead shall receive the task in Ariba “review RFP event” from a completeness and correctness perspective. GCC Team lead shall refer to the input template shared by Buyer (GCP/BUTC) for the review. In case the event is not correct as per the RFP input template, GCC Team Member shall make the necessary changes in the RFP event and resubmit for approval. |
| D3 | GCC Team Lead to provide approval/rejection on details filled in RFP event. In case the event is not approved, GCC Team Member shall make the necessary changes in the RFP event and resubmit for approval. |
| P16 | Post approval of the RFP event, Buyer (GCP/BUTC) as well as GCC Team Member shall receive system notification regarding the publishing of RFP. |
| D4 | GCC Team Member as per the RFP input template shall decide as per Estimation Policy Guideline whether internal estimation is required for the RFP. |
| P17 | In case internal estimation is required, GCC team shall trigger approval task to Group Estimation team with the due date and comments (if any). |
| P18 | Group estimation (GE) team shall receive intimation for internal estimation via email and over Ariba. Note: GE team shall be treated as an internal supplier and the timelines for RFP shall be same as of the supplier(s) |
| D5 | In case of any queries, Group Estimation team shall the queries over message board and that shall be routed to concerned stakeholder by GCC Team Member |
| P19 | GE team provide internal estimation in approval task. Inputs from internal estimation to be used at the negotiation stage. |
| P20 | Supplier shall receive RFP link via email and Ariba notification. |
| D6 | Action to be taken basis any query in the RFP event. |
| P21 | In case of any query (pre-bid query), supplier to share the query via Ariba message board. |
| P22 | GCC Team Member will receive pre-bid query via Ariba message board. |
| D7 | GCC Team Member will segregate the queries as technical or commercial. The segregation will be basis, if the query is pertaining to CCS content, GCC team member shall reallocate the same to BU TC Buyer, else to the technical evaluator. |
| P23 | In case of technical queries, GCC Team Member sends query to technical evaluator via Ariba message board. This step is provided in case Supplier has any technical query for which GCC is not aware of only (Please note – this is not technical evaluation of bid). |
| P24 | Technical Evaluator receives query notification over email. |
| P25 | Technical Evaluator shall respond to queries sent by GCC Team Member over Ariba message board. |
| P26 | In case of Commercial queries, GCC Team Member sends query to buyer. |
| P27 | Buyer (GCP/BUTC) receives query notification over email and Ariba. |
| P28 | Buyer (GCP/BUTC) shares the response to supplier’s query over Ariba message board to GCC Team Member |
| P29 | GCC Team Member shall share the response to supplier |
| D8 | Check whether the supplier query (pre-bid query) is resolved. In case the query is not resolved, the process loop repeats for query resolution. In case queries are resolved, proceed for EMD collection (if required). |
| P30 | GCC Team to coordinate and align discussion with Supplier, User/Project, Quality, Safety engineering, HR/IR and TC (for resolution of Prebid queries, GTC/STC alignment). GCC Team Member shall be included in the meet and maintain the key minutes of meeting. In case of any changes in GTC, such deviations will be duly captured and called in for approval in subsequent stages. Any such continued deviations shall be duly ratified by Legal during contract redlining as defined in the process 7.2 Contract creation. |
| P31 | GCC Team Member to collate all Pre-Bid queries responses and send to all suppliers via Ariba message board. |
| P32 | In case of EMD requirement, GCC Team to follow up with supplier for EMD. |
| P33 | Supplier shall receive communication for submission of EMD. |
| P34 | Supplier shall also be informed about the mode of EMD submission, Value of EMD and the timelines to submit the EMD along with the procedure to follow the same. |
| P35 | In case of EMD submission via RTGS/NEFT, Proof of RTGS/NEFT is sent with UTR and Screenshot of Payment. |
| P36 | In case of declaration, pending payment declaration is submitted to the GCC Team. |
| P37 | In case of DD/PDC/BG, confirmation is sent over email with courier details. |
| P38 | GCC Team Member to coordinate with supplier and IE team for submission of RFP bids and estimation bid respectively. |
| P39 | Supplier to submit the technical and commercial bids. Supplier to mention any deviations in deviation template only (provided separately). In case if GCC Team reaches out for re- submission of proposal with original GTC/STC, Supplier to populate deviation sheet separately and re-submit proposal without redlining original GTC/STC. |
| P40 | GCC Team Member shall close the RFP event (bid submission). In case RFP events run out of time and Supplier is yet to submit bid, GCC Team Member can reopen RFP event (if required). Any RFP event reopening to be captured with appropriate reasoning by GCC Team Member. Post event closure, RFP is “pending selection” |
| P41 | GCC Team Member then opens Envelope #1: “Technical Parameters and Commercial T&Cs (Except Price)” |
| P42 | GCC Team Member will evaluate RFP documents submitted by supplier. GCC team member to ensure that no price details or price quotations are mentioned in supplier responses in Envelope#1. |
| P43 | GCC team member to also ensure that all deviations in technical document are captured separately in deviation sheet only. |
| D9 | GCC Team Member to check for any deviations with respect to RFP document. |
| P44 | In case of deviation in the RFP document, GCC Team to Coordinate with supplier to mention the deviations appropriately in deviation sheet. |
| P45 | GCC Team Member to add technical evaluator and Buyer (GCP/BUTC) in teams tab for visibility on content in Envelope #1. Both technical evaluator and buyer are added in order to initiate technical evaluation (by technical evaluator) and commercial evaluation of T&Cs (by buyer) simultaneously. |
| P46 | GCC Team Member to initiate review task for technical evaluator by providing required due date, uploading necessary technical documents and comments (if any). |
| P47 | Technical evaluator shall receive review task notification over email and Ariba. |
| P48 | Technical evaluator shall navigate to Envelope #1: “Technical Parameters and Commercial T&Cs (Except Price)” |
| P49 | Technical evaluator to download technical bid documents for uploading to TBE tool |
| P50 | Technical evaluator to upload bid documents, Technical Bid Evaluation template along with parameters, Scoring Guidelines and acceptance criteria (Refer Template: “6.2 Technical Evaluation Template”) and supplier bid offers in TBE tool |
| P51 | Technical evaluator to check for matches and deviations in TBE comparison report (system generated) |
| P52 | Technical evaluator to review supplier responses including technical documents and deviation sheet (if any) |
| D10 | Does technical evaluator have any query in Supplier(s) response? |
| P53 | Technical evaluator to raise queries via Ariba message board and submit review task. |
| P54 | GCC Team Member to reach out to Supplier via email or Ariba message board for any query submitted by technical evaluator or Buyer. |
| P55 | Supplier to receive and respond to queries received over Ariba message board or email. |
| P56 | GCC Team to receive supplier responses over Ariba message board. |
| P57 | GCC Team to send query responses to technical evaluator via Ariba message board. Supplier responses to be mentioned in remarks by GCC TC team member. |
| D11 | Technical evaluator to decide, is there an agreement on technical specifications with supplier? |
| P58 | If agreement is not there, GCC Team to align discussion with Supplier, User, BU-TC for alignment on technical specifications and resolve post bid queries. |
| P59 | Post alignment, technical evaluator prepares final Technical Bid Evaluation Report (TBER) in TBE tool. In case any further change in a part of specification before final TBER preparation, steps P49 to P59 (as applicable) shall be followed. The process can be iterative and final TBER shall be prepared only once all evaluation parameters and acceptance criteria are freeze. |
| P60 | Technical evaluator then navigates to Ariba and uploads TBER in the review task, provides comments as necessary and submits review task |
| P61 | Post receiving of the TBER, GCC Team to mark the review task as complete. |
| P62 | Buyer (GCP/BUTC) to initiate “Commercial Evaluation - CCS (Unpriced)” task |
| P63 | Buyer (GCP/BUTC) to initiate commercial evaluation of Terms & Conditions (except price) as per content in “Envelope #1” |
| D12 | Does buyer (GCP/BUTC) have any query from commercial assessment perspective. |
| P64 | In case buyer (GCP/BUTC) has query, buyer sends query to supplier via Ariba message board. |
| P65 | Supplier to receive and respond to query sent by buyer via Ariba message board. |
| D13 | Buyer (GCP/BUTC) to decide whether the query has been resolved. In case the query is not resolved, buyer shall share query back to supplier and repeat the loop with process steps P54. |
| P66 | In case the query is resolved, or no queries were there, buyer shall finalize commercial evaluation and mark the task “Commercial Evaluation - CCS (Unpriced)” as complete. Ariba task (CCS) Buyer (GCP/BUTC) to download CCS from Ariba. |
| P67 | Buyer (GCP/BUTC) to send the final agreed T&Cs to all supplier via Ariba message board. |
| P68 | Supplier to receive information of the agreed terms via Ariba message board. |
| P69 | Buyer (GCP/BUTC) to initiate “Price Evaluation” task |
| P70 | Buyer (GCP/BUTC) to open “Envelope#2: Price Schedule” and select all techno-commercially suppliers (only) for price evaluation |
| P71 | Buyer (GCP/BUTC) to review price details and price quotations submitted by suppliers |
| P72 | GCC Team Member shall receive the Internal estimation from the GE team |
| P73 | GCC Team Member shall mark the task “Internal Estimation” as complete |
| P74 | Post resolution of all the queries from commercial evaluation perspective, GCC Team Member receives task to prepare initial draft PCS (including inputs from GE team) and upload in the pre-designated folder. |
| P | Buyer (GCP/BUTC) will receive Initial PCS draft completion notification once the initial draft by GCC Team is prepared This is a notification task generated in Ariba. |
| D14 | Buyer (GCP/BUTC) to decide whether further correction required to be aligned with supplier |
| P76 | If buyer decides to further discuss for bid rationalization, Buyer (GCP/ BUTC) will conduct offline discussion with the supplier. |
| P77 | Buyer (GCP/BUTC) shall compare corrected price, initial PCS and price received from GE team |
| P78 | Buyer (GCP/BUTC) to finalize and upload PCS in documents tab. Buyer (GCP/BUTC) to conduct discussions with suppliers for price rationalization and maintain price sheet for each round of price rationalization. Note: This step is not a negotiation activity. It is done to bring supplier on same understanding level. |
| P79 | Buyer (GCP/BUTC) to mark the task “Price Evaluation” as complete. |
| P80 | GCC TC team member to receive notification of final bid price in Ariba as well as over email. GCC Team Member to coordinate with supplier for bid submission. |
| P81 | GCC Team Member to Reopen RFP event and request supplier to submit the bid price. |
| P82 | Supplier to submit revised bid-price in the Ariba. |
| P83 | GCC Team Member to review the bid value and cross check the bid value from the value submitted by buyer. In case of any deviation, GCC Team Member to coordinate with supplier to fill the correct amount. In case supplier disagree with the price breakup, GCC Team Member to coordinate with buyer to resolve the issue. Post which GCC Team Member to Close RFP event. |
| D15 | Buyer (GCP/BUTC) to validate regarding any changes in RFP document. |
| P84 | In case of any changes in the RFP document, Buyer (GCP/BUTC) to upload the revised RFP in documents tab. |
| P85 | GCC Team Member to reopen the RFP event with all the changed document and process of event creation shall be repeated. |
| D16 | Buyer (GCP/BUTC) to decide whether e-Auction is required? In case e-Auction is not to be conducted, process shall proceed to “Strategic Negotiation” process. Note: Amenability framework has been incorporated as per policy Section 6.3b "Amenability of the e-auction will be determined by the Category Lead or Buyer considering the criticality of the category and market complexity." The framework has to be run by respective buyer on case-to-case basis before finalization of e-Auction and negotiation strategy |
| D17 | In case of E-Auction, buyer shall decide whether EMD is to be collected. This shall be decided on the inputs in the sourcing project submitted by the buyer while intimating GCC team for sourcing project creation. |
| P86 | Buyer (GCP/BUTC) to assign the task “Provide update on EMD collection status”. |
| P87 | GCC Team Member to coordinate with ABEX team to acknowledge the EMD received and mode of EMD collection. GCC Team Member shall take acknowledgement from ABEX team over email in case of RTGS or holding of existing payment against EMD. In case of BG, DD or PDC, GCC Team Member to check for delivery of physical document. GCC Team Member to maintain a depository for all sourcing project with the EMD requirement and post completion of Sourcing project a central depository shall be maintained at GCC Team level for further handovers |
| P88 | GCC Team Member to mark the task “provide update on EMD collection status” as complete |
| P89 | GCC Team Member to initiate approval task for EMD collection/waiver approval for Buyer (GCP/BUTC). |
| P90 | Buyer (GCP/BUTC) receives approval task triggered for EMD collection/waiver approval. |
| D18 | Buyer (GCP/BUTC) shall decide whether supplier shall be provided with EMD waiver be provided? |
| P91 | Buyer (GCP/BUTC) shall review EMD status and take necessary approval for EMD waiver (if required). EMD waiver approval to be taken from category lead over email and attached with associated approval task. |
| P92 | Buyer (GCP/BUTC) shall revert with updated EMD status. In case of supplier not providing the EMD, buyer shall revert with the approval in the task. |
| P93 | Buyer (GCP/BUTC) shall close “EMD collection/waiver approval” task. Post which for conduction of e-Auction, Buyer (GCP/BUTC) shall fill the RFP input template and submit for conduction of e-Auction. |

Strategic negotiation and E-auction

The procurement process will proceed through one of two pathways: E-auction or strategic negotiations. The decision will be guided by specific criteria and guidelines to be developed by the Buyer (BUTC/GCP) for their respective spend.

Award recommendation and alignment with business: A Sourcing Committee will be formed for alignment and buy-in of the Business team on the award recommendation by the GCP. This committee will consist of BU CEO and BUTC representative from the BUs involved in the RFx. Sourcing Committee will be responsible to provide final opinion on the assessment of supplier capabilities by GCP based on technical and commercial evaluation during RFx process.

Illustrative scenarios to opt for E-auction

- Large number of qualified suppliers

- Standardized items

- Large volumes

- Clear and well-defined equitable specifications, etc.

Illustrative scenarios to opt for strategic negotiation

- Specialized goods or services / complex engineered large value packages

- Customization of specific terms to be negotiated

- Oligopoly, Monopoly, OEM, Govt. utilities, Proprietary services/ supplies, etc.

- Long-term partnerships, etc.

In the event of proceeding with strategic negotiations, the GCP/BUTC team will prepare a BATNA (Best Alternative to Negotiated Agreement) and provide a rationale for choosing negotiations over E-auctions. In case of E-Auction, strategy for e-auction will be defined and e-auction will be carried out by GCC team (Refer Section 6.3b “E-auction”)

Strategic negotiation

The negotiation process has to ensure that the organization maximizes cost efficiency and value, to leverage consolidated demand and focuses on long-term partnerships, besides innovative procurement strategies. Negotiation with suppliers shall be led by the GCP or BUTC for their respective procurements. Negotiation can be done based on multiple factors ensuring favourable terms and conditions, across business units.

Once bids are received from suppliers, Buyer (GCP / BUTC) shall refer to the internal estimates of the package as per inputs shared by GE team during RFx process. The same shall be utilized as a reference benchmark along with its rationale for Fact based negotiation by the respective Buyer. In case there is a difference of more than 3% between the GE estimation and negotiation outcome, then BUTC/ GCP will consult GE team to bridge the gap.

Reserve Price should be driven by ‘Should cost, LPP, Internal Estimate’ by GE and market price benchmarks. In case neither of these are available, it should be explicitly called out in NFA along with rationale.

For any further clarification beyond what has been stated in this policy document, refer to Group Estimation (GE) policy as defined in “SOP for Group Estimation Functions”.

Negotiation Committee: For strategic negotiation of proposal value of more than INR 10 Lacs, a negotiation committee comprising two members – (1) BUTC Head/ GCP Category Head (as applicable for relevant spend) and (2) CFMC (Finance controller or representative from BU Finance), shall participate in the final stage of negotiation to provide final buy-in on the supplier selection decision. Nomination of the CFMC can be from the BU contributing highest or second highest in spend in a particular sourcing proposal. CFMC should recommend payment terms for inclusion in the RFx process, as per alignment with respective BUs to avoid any repetition of Go-to-Market / negotiation process at later stage of NFA and contracting. The role of CFMC/ BU Finance during commercial negotiation shall be within the ambit as defined below:

- Check the completeness of RFP in terms of incorporation of all commercial terms. The commercial terms specific to the BU have to be communicated to the CFMC before RFx.

- Commercial terms for payment wherein CFMC inputs are solicited e.g. Payment terms; mode of payments; BGs; Advance quantum and periodicity; etc.

- Review of execution of RFx process around aspects related to release of RFx docs and all its successive amendments, annexures, to be shared with all qualified and nominated pool of suppliers of that event.

- Observe and ensure the rules pre-defined in RFx are being followed throughout the RFx process.

The following process steps are included in the Strategic Negotiation process:

| Steps | Process Description |
| --- | --- |
| P1 | After receiving bids, offers, or quotations from suppliers, preparing comparative statement and Technical Bid Evaluation Report (TBER), the Buyer (BUTC/GCP) determines the next step, either strategic negotiation or E-auction based on predefined criteria and guidelines. If the Buyer chooses strategic negotiation, they must prepare a rationale justifying the decision in accordance with defined negotiation guidelines. Based on TBER evaluation, the Buyer incorporates appropriate loading factors into the final comparative statement for supplier selection and decision-making. |
| P2 | The Buyer will prepare a negotiation strategy document, along with a comparative statement (including loading factors) for all qualified bidders. The baseline for negotiation is determined based on factors such as internal estimates, fact-based ‘should cost’ analysis, market price benchmarks, and historical pricing. The negotiation strategy document must include: - A comparison of supplier quotes/ bids with relevant loading factors. - Budget and internal estimates with rationale. - ‘Should cost’ analysis, highlighting key cost drivers and trends. - The date of negotiation and prospective participants. - BATNA (Best Alternative to a Negotiated Agreement) — course of action if negotiations fail. Note: The Buyer (GCP/BUTC) explicitly defines loading factors with defined weightages in the comparative statement, considering aspects like: - Limited supplier capability / partial supplies - Limited technical capability, deviation from the quality / SOW/ specifications - Deviation from commercial terms Strategic negotiation can be conducted after E-Auction in case any further price discovery is required by the Buyer (GCP/BUTC) (Refer Section 6.4 "NFA Approval and Awarding" Step no. D2) |
| P3 | The Buyer (GCP/BUTC) will share the negotiation strategy document and comparative statement with the GCP Category Head/ BUTC Head for review and approval via email. |
| D1 | GCP Category Head/ BUTC Head will review the negotiation strategy document and comparative statement and identify if any further information and / or clarification and / or modification is required |
| P4 | If the negotiation strategy document is not found appropriate, the GCP Category Head/ BUTC Head will provide feedback on necessary improvements and return it to the Buyer (GCP/BUTC) for revision. |
| P5 | The Buyer (GCP/BUTC) will update the document based on the feedback and re-submit it for approval. |
| P6 | If deemed appropriate, the document is approved for further processing. The Buyer (GCP/BUTC) conducts negotiations with shortlisted suppliers via various modes such as email, phone calls, or in-person meetings. Each negotiation session must be formally documented and shared with the respective participant(s), including discussion outcomes, participant details, and negotiation dates. |
| P7 | The Buyer (GCP/BUTC) will compile the result of negotiations and prepare a summary for the Negotiation Committee's review. The Buyer (GCP/BUTC) also finalize the list of suppliers for final negotiations by the committee. |
| P8 | The Negotiation Committee will review the negotiation outcome and strategize for the final round of discussion. They lead the final negotiations along with the Buyer (GCP/BUTC) and align on the final supplier selection. |
| P9 | Final negotiation proposals are requested from the shortlisted suppliers for confirmation via email or hard copy after the final negotiation round conducted by negotiation committee and the Buyer (GCP/BUTC). In case there is a difference of more than 3% between the GE estimation and negotiation outcome, then BUTC/ GCP will consult GE team in order to bridge the gap. |
| P10 | The Buyer (GCP/BUTC) will share the final negotiation outcome and price comparative analysis with the GCP Category Head /BUTC Head) to determine if further price discovery is required. |
| D2 | If the strategic negotiation yields shortlisted supplier with competitive pricing, GCP Category Head/ BUTC Head will finalize the negotiation outcome along with Price Comparative Statement and share it with the Sourcing committee However, if GCP Category Head /BUTC Head decides to achieve further competitiveness in price in case there is a difference of less than 3% between the L1 and L2 bidders, GCP Category Head/ BUTC Head will instruct the Buyer (GCP/ BUTC) to proceed to an E-auction for final competitive price discovery (Refer Section 6.3.b - "E-Auction" - Step No. P1). |
| P11 | GCP Category Head/ BUTC Head will share the final negotiation outcome and the Price Comparative Statement after the strategic negotiation or E-Auction conducted (Refer Section 6.4.a - "NFA Awarding and Approval" - Step No. D2), along with all the negotiation and RFx documentation, with the Sourcing Committee for final approval and alignment on the awarding decision. |
| P12 | The Sourcing Committee, comprising the BU CEO and a BUTC representative from the respective BUs participating in the RFx process, is responsible for aligning with and approving the GCP's award recommendation. Its role includes providing the final judgment on the GCP's assessment of supplier capabilities, based on a thorough technical and commercial evaluation conducted during the RFx process. Sourcing Committee will provide approval to move to the NFA stage |
| D3 | Whether price discovery is done through E – auction or strategic negotiation? In case of an E-Auction, the GCC Team will start to collate the mandatory documents (Refer Section 6.4 - "NFA Approval and Awarding" - Step P18) |
| P13 | In case of a strategic negotiation, the Buyer will finalize and upload the PCS in the message board of Ariba. Buyer (GCP/BUTC) will mark the task " Conduct offline negotiation and finalize PCS" as complete, for which the GCC Team will receive a notification (Refer Section 6.4 - "NFA Approval and Awarding" - Step P11) |

GCP will define guidelines for distributing supplier share of business in case of procurement for critical items among multiple suppliers based on the philosophy of category risks (defined in the section 5.2 “Category strategy”). Accordingly, capping on share of business among shortlisted suppliers (post negotiation) will be defined in the SAP or OA (Outlining agreement). If the capping is exceeded, approvals will be required as per DOA.

E-auction

E-Auctions shall be carried out on Group implemented P2P platform, i.e., Ariba. Buyer (GCP or BUTC for respective procurement) will define e-auction strategy to ensure success of e-auction driven by philosophies such as equal opportunity to all participants, competitiveness, equitable comparison of offers, etc. Buyers shall take reference from the e-Auction Strategy Framework developed. Based on the nature of procurement, strategy may include various guidelines but not limited to:

- Auction schedule and calendar

- Auction type (i.e. forward auction or reverse auction or any alternate specific auction type suitable for the negotiation)

- Stages of auction (like sealed price bid followed by auction, price match after auction for share of business allocation)

- Lot strategy (i.e. determining whether to auction items individually or in lots/ bundles)

- Auction rules (such as bid increments/decrements, bid visibility, auction duration, ceiling price, floor prices, reserved price, number of revisions, etc.)

- Bidder qualification/ participation criteria (to ensure capable suppliers participate)

- Communication (appropriate communication before, during and post auction to address queries)

- Criteria to extend e-auction

- Team structuring in auction process including roles and independence of auction conductor

Bid Decrement to be either in percentage ranging between 0.25% to 1% (Industry Benchmark) or in multiples of 5 /10 to conduct more efficient e-Auctions in terms of quality and duration. BUTC/GCP Buyer has to decide on the type of decrement and update the e-Auction input template accordingly before submitting it to GCC

Applicability and exclusions:

E-auction is not recommended for individual procurement transaction value up to INR 10 Lacs considering the low spend value and high number of transactions involved.

For procurement transaction value more than INR 10 Lacs (excluding taxes, duties and contingencies), E-auction must be carried out. Amenability of the e-auction will be determined by the Category Lead or Buyer considering the criticality of the category and market complexity, as per the framework attached below:

Also refer to the attached e-auction Amenability framework excel in the Annexure XX. In case e-auction amenability framework result is negative i.e. e-auction not to be conducted then BUTC shall seek approval from Business CEO’s and GSH for GCP buying, and approval shall be attached as a part of NFA approval document. However, the following list to be considered as an exception for E-auction:

| S. No. | E-auction exclusion list |
| --- | --- |
| 1 | Long term strategic partnership contracts |
| 2 | Service of Proprietary/OEM/ OPM Vendor nature |
| 3 | Single Offer/ Sole sourcing |
| 4 | Post Facto order/ regularization |
| 5 | PO to PAP (Project affected people) |
| 6 | Govt/ PSU/ Statutory PO |
| 7 | Open Competitive Bidding |
| 8 | e-Commerce / Credit Card |
| 9 | PO by non-TC |
| 10 | CSR / Land |
| 11 | Emergency purchases |
| 12 | Engineering/ customized packages based on technology solutions |
| 13 | Price discovery for Supplier development |
| 14 | Strategic consulting solutions |
| 15 | Any scenario wherein gaps between technically qualified L1 and L2 is > 30% at PCS (price comparative statement) compilation |

All suppliers qualified in the techno-commercial stage of RFP process shall participate in e-Auction unless a predefined criterion for the specific procurement transaction limits the number of participants (duly mentioned at the time of RFP release). In case there is loading considered by supplier, the e-auction to be conducted with loading prices.

Further, e-auction terms and conditions are defined by the buyer and buyer ensure that these are uploaded on e-auction platform and formal acceptance of all bidders are obtained prior to commencing e-auction.

E-auction terms and conditions would consist of the following:

- Owner’s rights in relation to acceptance, amendments, re-scheduling, suspension, legal disclaimer, etc.

- Bidder’s acknowledgement and responsibilities

- Non-collusion

- Confidentiality

- Governing law and jurisdiction

- The owner (Adani) reserves the rights to discard the auction outcome in case the Reserve Price is not met through auction.

In case of Surrogate Bids, the following conditions would apply to the bidder:

- Surrogate Bid request from bidder before e-Auction would apply if the Bidder wanted to participate in the event but is not on Ariba's Platform. In this case, Bidder has to mandatorily submit 'Surrogate Bid Authorization Letter' in his company's letterhead with relevant details to the BUTC/GCP Buyer

- Surrogate Bid request during live e-Auction would only be considered due to network failure or technical glitch and the bidder must inform the GCC auctioneer through Helpline Number (with recording feature) and authorize him to place surrogate bid.

If required, Buyer can take assistance from support team of e-platform service provider for validation of bidding form. Bidding form should be sent to all the participating bidders at least 1 day in advance.

GCC auctioneer to ensure that bidders are conversant with the auction process, auction platform as well as system compliance requirements with auction platform by providing suitable demonstrations/ training.

Buyer to facilitate the process of addressing all issues related to e-auction process between Bidder and e-auction support team.

Once the auction is complete, GCC auctioneer needs to send a communication to all Bidders asking them to provide confirmation on finally quoted price along with price break up (if applicable).

Once guidelines for e-auction are defined, it is shared with GCC auctioneer to execute e-auction as per the process defined below. If the E-auction result is inconclusive (failure) then the buyer may decide whether to re-auction or to go for strategic negotiation process as discussed in section 6.3.a “Strategic Negotiation”.

Following can be illustrative cases of inconclusive or failed e-auction:

- Lack of qualified bidders i.e. absence of minimum participants to generate competitive pricing, leading to cancellation or re-tendering

- High/Low reserve price in auction/reverse auction respectively leading to no bids meeting threshold and resulting in unsuccessful auction

- Technical failures such as system outages, software glitches or connectivity issues which can disrupt bidding forcing rescheduling

- Bidder withdrawal due to strategic changes or any other reason losing competitive edge

- Unethical practices such as bidder collusion, bid tampering, insider influence results in a need to abandon process

GCC auctioneer will manage auctions within the guidelines provided by the Buyer or Category Lead based on the procurement strategy. Auction strategy may be revisited after 6 months when GCC team matures in its capability and can discuss jointly with BUTC/GCP on way forward.

GCC auctioneer shall ensure maximum participation of the qualified bidders in the auction platform as per the list signed off between GCP/ BUTC and GCC. GCC auctioneer shall perform auction trainings through dummy project launch while ensuring communication of auction to all participants.

- E-Auction process (Variant 1–Purchase Requisition–Sourcing Request–Sourcing Project to E-Auction)

Applicability: This process variant is applicable for the following scenarios:

- Purchase Requisition (SAP) > Sourcing Request (Ariba) > Sourcing Project (Ariba) > RFP+E-Auction (Ariba)

- Sourcing Project (Ariba) > RFP + E-Auction (Ariba)

6.3

| Steps | Process Description |
| --- | --- |
| P0 | Input received from RFx (RFI, RFP and RFQ) Process for e-Auction |
| P1 | Details for E-Auction to be sent to GCC Auction Team - Buyer (GCP/BUTC) should send the supplier list and Auction parameters to GCC Auction team via Ariba Documents tab. - Buyer (GCP/BUTC) should send the E-Auction parameters in the ‘E-Auction Input Template’ along with the list of line items/lots the E-Auction should be conducted for. The E-Auction Input Template must contain inputs on vendor training. Buyer (GCP/BUTC) to check with supplier if training must be provided or not. - In case of specific loading factor on the line-items, the details for the same must be mentioned in the line-item list. - Reserve Price should be mandatorily included by Buyer (BUTC/GCP) in ‘e-Auction Input Template’ before conducting e-Auction - Bid decrement field in e-Auction Input Template should have drop down to select the decrement option and should not be manually entered by Buyer. - Buyer (GCP/BUTC) should send the details to GCC for conducting E-Auction post EMD collection (as applicable) and finalizing the vendor list for E-Auction. - Communication would be sent to GCC Auction team via Ariba on a tagged Sourcing Request by Buyer (GCP/BUTC) post the successful upload of the required documents in the document tab. - Buyer (GCP/BUTC) should inform GCC Auction team if vendor training is required in certain cases, and it must be mentioned in the E-Auction Input Template. Buyer (GCP/BUTC) should take written consent from vendor regarding vendor training. - e-Auction Input Template should include a field for Surrogate Bid applicability (Yes/No) |
| P2 | The GCC Auction team Lead will review the E-Auction Input Template shared by the Buyer (GCP/BUTC). |
| D1 | The GCC Auction team Lead will decide if there are changes required in the E-Auction Input Template. |
| P3 | Requests must be sent to Buyer (GCP/BUTC) for correcting the e-auction input template as required by GCC Auction team to conduct the E-Auction. |
| P4 | The Buyer (GCP/BUTC) must make changes as requested by GCC Auction team and share the E-Auction Input Template to the GCC Auction – Team Lead. |
| P5 | Allocation of E-Auction - GCC Auction team Lead to allocate E-Auction responsibility to Auctioneers as per availability. - GCC Auction team Lead will add the auctioneer to the group of project owner in the Sourcing Request. |
| P6 | GCC Auction team Lead will schedule the E-Auction and allocate a particular room to the E-Auctioneer for conducting the E-Auction in the given time. |
| P7 | Setting up E-Auction Event - Auctioneer will be notified on Ariba/Email for a Sourcing Request tagged against their id. - Auctioneer to create a separate predecessor project which will be an E-Auction event under the sourcing request which will be linked to the sourcing project. - GCC Auctioneers to schedule the event as per the time allocated by the GCC Team Lead. Create and Publish the Auction Event - Auctioneer to create a predecessor project under the same sourcing request which should be linked to the RFP Sourcing Project. - Auctioneer to create the E-Auction with the given requirements and parameters from the Buyer (GCP/BUTC). |
| P8 | Request for approval GCC Auctioneer must set up the E-Auction event using the E-Auction Input Template provided by the Buyer (GCP/BUTC). The E-Auction event must be sent to the GCC auction Team Lead for review and approval of the E-Auction event before it is published. |
| D2 | Review the event setup - In case of any changes in the event setup or errors the GCC auction Team Lead must inform the auctioneer to make the changes before the event is published. - Once the GCC auction Team Lead will approve of the event, the event must be published in Ariba for bidders. |
| P9 | Review the E-Auction Event The GCC auction team Lead must review the E-Auction event and on approval the event will be published in Ariba as scheduled. |
| P10 | Publish E-Auction event - The e-Auction event will be published automatically to the bidders added during the set-up post approval by the GCC auction team Lead - The communication on event time and auction date will be shared through Ariba once the event is published. |
| D3 | Check for vendor training In case the bidder training is required the Buyer (GCP/BUTC) must mention the requirements in E-Auction Input Template based on which GCC Auctioneer will provide the bidder training as and when required. |
| P11 | Vendor training - Incase bidder training is required as requested by the Buyer (GCP/BUTC), the GCC Auctioneer should set up a call with bidder as per availability and conduct vendor training for required bidder prior to conducting the auction. - Training materials will be provided by the Ariba Helpdesk for Vendor Training. Post the training, bidder must provide confirmation regarding process understanding of E-Auction event participation. |
| P12 | Obtain confirmation from the bidder for participation in E-Auction event. |
| P13 | All bidders invited for the e-Auction event must confirm their participation as per the timelines below: Standard E-Auction: 2 days prior to the event Emergency E-Auction: 2 hours prior to the event |
| P14 | GCC Auctioneer to collate confirmation received from the bidders about their participation after the above timelines. |
| P15 | Acceptance of Bidding Agreement The bidder must go through the bidding form in SAP Ariba and accept it. The bidder must accept the bidding form in Ariba to participate in the E-Auction event. The bidder must confirm that the vendor training has been conducted. |
| P16 | GCC auctioneer to send the list of confirmed and unconfirmed vendors to the Buyer (GCP/BUTC) through Ariba message box. |
| P17 | GCC auction team Lead to inform the Buyer (GCP/BUTC) about the bidder participation confirmation received. |
| P18 | Buyer (GCP/BUTC) to communicate with bidders (who has not confirmed their participation) and ensure the bidder participation for E-Auction. |
| P19 | Conduct auction - E-Auction is to be conducted for the vendors who have confirmed participation. - In case of any queries or requests during an ongoing auction the bidder will be provided with a helpline no. which will be received by the GCC Auction Team. The calls made during the auction event will be recorded and monitored to ensure compliance. |
| D4 | Check if the auction is successfully conducted. - The auction outcomes must be checked if the auction had required number to bidders and bids to determine if the E-Auction was conducted successfully or not. - The auctioneer should send the bids to the Buyer (GCP/BUTC) irrespective of the E-Auction attendance. |
| P20 | Generate E-Auction Report The E-Auction report must be downloaded from SAP Ariba post E-Auction. The auctioneer will prepare the auction report in standard format to be shared with the Buyer (GCP/BUTC). |
| P21 | Prepare E-Auction Report The E-Auction report must be drafted in a standard format using the auction start price and auction end price and discount percentage. The Auctioneer must prepare the reports on the line/lot level based on which the E-Auction was conducted. |
| P22 | Auction report is sent to Buyer (GCP/BUTC)/CL (if available) The auction report downloaded from Ariba, and the report prepared in the standard format is to be shared with the Buyer (GCP/BUTC) and Category Leader in Ariba Documents tab and E-mail. |
| P23 | Generate E-Auction Report The E-Auction report must be downloaded from SAP Ariba post E-Auction in case of a failed E-Auction and sent to the Buyer (GCP/BUTC). |
| P24 | Submit the bid summary and report to Buyer (GCP/BUTC) The bid summary and E-Auction result must be shared to the Buyer (GCP/BUTC) in case of a failed or low attendance E-Auction. |
| D5 | In case the auction is non-conclusive for any technical reason, the same has to be terminated and duly communicated to all the participants about re-launch of the event. In such cases re-auction can be conducted on same auction strategy. Else decision to go-ahead with a re-auction with different strategy will be treated as a new request. In case of re-conduct of the event the Buyer (GCP/BUTC) can inform GCC through email or service now ticket to re-conduct the E-Auction. |
| P25 | Buyer (GCP/BUTC) to review the E-Auction report which is shared by GCC auctioneer. |
| D6 | Buyer (GCP/BUTC) to check if vendors have provided the price break-up in RFP event. Buyer (GCP/BUTC) post finalization of the price breakup shall inform GCC team to collect the price breakup in system (if required) |
| P26 | Buyer (GCP/BUTC) to inform GCC team to collect the price breakup in system (if required) |
| D7 | Decision to be taken to collect the price breakup of the e-auction prices |
| P27 | In cases where price breakup is required, GCC sourcing Team Member reviews trigger for the task “Collect bid price break-up from supplier”. GCC Team Member to reopen the RFP event and sent to GCC Team Lead for approval. |
| P28 | In cases where price breakup is required, GCC Team Lead to approve the reopening of RFP event. |
| P29 | In cases where price breakup is required, GCC Team Member to follow-up with supplier as per predefined SLA. GCC Team Member to share the link to supplier to update price breakup of e-Auction. |
| P30 | In cases where price breakup is required, suppliers provide price breakup at line-item level in Ariba. |
| P31 | In cases where price breakup is required, GCC Team Member to close the RFP event post receiving the price breakup. In case the price breakup is not received, GCC Team Member to consult Buyer (GCP/BUTC) who shall coordinate to provide price breakup. |
| P32 | In cases where price breakup is required, GCC Team Member gets the price breakup uploaded in the content tab for each of the supplier participating in E-Auction process and marks the task “Update price break-up in RFP” as complete. Post completion of the step NFA Approval and Awarding process should be followed |

- E-Auction Process (Variant 2 – Standalone Reverse E-Auction)

Applicability: This process variant is applicable for the following scenario:

- Sourcing Project > E-Auction

6.3

| Steps | Process Description |
| --- | --- |
| P1 | Details for E-Auction to be sent to GCC Auction Team - Buyer (GCP/BUTC) should send the Supplier list and E-Auction parameters to GCC auction team via raising a service now ticket. - Buyer (GCP/BUTC) should send the auction parameters in the ‘E-Auction Input Template’ along with the list of line items/lots the E-Auction should be conducted for. - In case of specific loading factor on the line-items, the details for the same must be mentioned in the line-item list. - Reserve Price should be mandatorily included by Buyer (GCP/ BUTC) in e-Auction Input Template before conducting e-Auction. - Bid decrement field in e-Auction Input Template should have drop down to select the decrement option and should not be manually entered by Buyer. - The E-Auction Input Template must contain inputs on Supplier training. Buyer (GCP/BUTC) to check with Supplier if training must be provided or not. - Buyer (GCP/BUTC) should send the details to GCC for conducting E-Auction post EMD collection and finalizing the Supplier list for E-Auction. - Buyer (GCP/BUTC) should inform GCC auction team if Supplier training is required in certain cases, and it must be mentioned in the E-Auction Input Template. Buyer (GCP/BUTC) should take written consent from Supplier for Supplier training. - e-Auction Input Template should include a field for Surrogate Bid applicability (Yes/No) |
| P2 | The GCC Auction Team Lead will review the E-Auction Input Template shared by the Buyer (GCP/BUTC) and check for any errors. |
| D1 | Check if there are changes required in the E-Auction Input Template, the GCC auction Team Lead is responsible for verifying the E-Auction Input Template and check for input data. |
| P3 | Request must be sent to Buyer (GCP/BUTC) for correcting the E-Auction Input Template as required by GCC auctioneer to conduct the E-Auction. |
| P4 | The Buyer (GCP/BUTC) must make changes as requested by GCC and share the E-Auction Input Template to the GCC – Team lead. |
| P5 | Allocation of E-Auction GCC auction Team Lead to allocate E-Auction responsibility to Auctioneers as per availability. Team lead will send the E-Auction Input Template to auctioneer for conducting the E-Auction. |
| P6 | GCC auction Team Lead will schedule the E-Auction and allocate a particular room to the E-Auctioneer for conducting the E-Auction in the given time. |
| P7 | Setting up E-Auction Event - Auctioneer to create a separate sourcing project which will be a Standalone E-Auction event. - GCC Auctioneers to schedule the event as allocated by the GCC auction Team Lead. Create and Publish the E-Auction Event - Auctioneer to create the auction with the given requirements and parameters from the Buyer (GCP/BUTC). - On publishing and approval/review task will be sent to the GCC auction Team Lead. |
| P8 | Request for approval - GCC Auctioneer must set-up the E-Auction event using the E-Auction Input Template. - The auction event must be sent to the GCC auction Team Lead for review and approval of the E-Auction event before it is published. |
| P9 | Review the E-Auction Event The GCC auction Team Lead must review the E-Auction event and on approval the event will be published in Ariba as scheduled. |
| D2 | Review the event setup In case of any changes in the event setup or errors the GCC auction Team Lead must inform the auctioneer to make the changes before the event is published. Once the GCC auction Team Lead will approve the event the event must be published in Ariba for bidders. |
| P10 | Publish E-Auction event - The E-Auction event will be published automatically to the bidders added during the set-up post approval by the GCC auction Team Lead. - The communication on event time and E-auction date will be shared through Ariba once the event is published. |
| D3 | Check for Supplier training In case the bidder training is required the Buyer (GCP/BUTC) must mention the requirements in E-Auction Input Template based on which GCC Auctioneers will provide the bidder training as and when required. |
| P11 | Supplier training - Incase bidder training is required as requested by the Buyer (GCP/BUTC), the GCC Auctioneer should set up a call with bidder as per availability and conduct bidder training for required bidder prior to conducting the auction. - Post the training, Supplier must provide a confirmation regarding process understanding of E-Auction event participation. |
| P12 | Obtain confirmation from the bidder for participation in E-Auction event. |
| P13 | All bidder invited for the e-Auction event must confirm their participation as per the timelines below: - Standard E-Auction: 2 days prior to the event - Emergency E-Auction: 2 hours prior to the event |
| P14 | GCC Auctioneer to collate confirmation received from the bidders about their participation after the above timelines. |
| P15 | Acceptance on Bidding Agreement The Supplier must go through the bidding form in SAP Ariba and accept it to participate in E-Auction event. The bidder has to confirm that the Supplier training has been conducted. |
| P16 | GCC E-Auctioneer to send the list of confirmed and unconfirmed bidders to GCC auction Team Lead through Ariba message box. |
| P17 | GCC auction Team Lead to inform Buyer (GCP/BUTC) about the Supplier participation confirmation received. |
| P18 | Buyer (GCP/BUTC) to communicate and ensure bidder participation for E-Auction. |
| P19 | Conduct E-Auction - E-Auction is to be conducted for the Suppliers who have confirmed participation. - In case of any queries or requests during an ongoing E-Auction the bidder will be provided with a helpline no. which will be received by the GCC E-Auction Team. The calls made during the E-Auction event will be recorded and monitored to ensure compliance. The recordings will be saved in repository for a period of 2 years for any queries or audit purpose. |
| D4 | Check if the E-Auction is successfully conducted - The E-Auction outcomes must be checked if the E-auction had required number to bidders and bids to determine if the E-Auction was conducted successfully or not. - The auctioneer should send the bids to the Buyer (GCP/BUTC) irrespective of the E-Auction attendance. |
| P20 | Generate E-Auction Report The E-Auction report must be downloaded from SAP Ariba post E-Auction. The auctioneer must prepare the E-Auction report in standard format to be shared with the Buyer (GCP/BUTC). |
| P21 | Prepare E-Auction Report The E-Auction report must be drafted in a standard format using the auction start price and E-Auction end price and discount percentage. |
| P22 | E-Auction report is sent to Buyer (BUTC /GCP)/CL (if available) The E-auction report downloaded from Ariba, and the report prepared in the standard format is to be shared with the Buyer (GCP/BUTC) and Category Leader through Service Now and E-mail. |
| P23 | Generate E-Auction Report The E-Auction report must be downloaded from SAP Ariba post E-Auction in case of a failed E-Auction and sent to the Buyer (GCP/BUTC). |
| P24 | Submit the bid summary and report to Buyer (GCP/BUTC) The bid summary and E-Auction result must be shared with the Buyer (GCP/BUTC) in case of a failed or low attendance auction. The results for auction irrespective of the E-Auction outcome is to be shared with the Buyer (GCP/BUTC) through service now. |
| D5 | In case the auction is non-conclusive for any technical reason, the same has to be terminated and duly communicated to all the participants about re-launch of the event. In such cases re-auction can be conducted on same auction strategy. Else, decision to go-ahead with a re-auction with different strategy will be treated as a new request. In case of re-conduct of the event the Buyer (GCP/BUTC) can inform GCC through email or service now ticket to re-conduct the E-Auction. |
| P25 | Buyer (GCP/BUTC) to review the E-Auction report which is shared by GCC E-Auctioneer. |
| D6 | Buyer (GCP/BUTC) to check with the bidders for confirmation on quoted price to decide the best course of action after receiving the confirmation and reviewing the price breakup from the Suppliers. |
| P26 | Buyer (GCP/BUTC) post finalization of the price breakup shall inform GCC team to collect the price breakup in system (if required) |
| D7 | Decision to be taken to collect the price breakup of the e-auction prices |
| P27 | In cases where price breakup is required, GCC Team Member reviews trigger for the task “Collect bid price break-up from supplier”. GCC Sourcing Team Member to reopen the RFP event and send to GCC Team Lead for approval. Price breakup at line-item level is required by Buyer (GCP/BUTC) at the time of offline negotiation. |
| P28 | In cases where price breakup is required, GCC Team Lead to approve the reopening of RFP event. |
| P29 | In cases where price breakup is required, GCC Sourcing Team Member to follow-up with supplier as per predefined SLA. GCC Team Member to share the link to supplier to update price breakup of e-Auction. |
| P30 | In cases where price breakup is required, suppliers provide price breakup at line-item level in Ariba. |
| P31 | In cases where price breakup is required, GCC Sourcing Team Member to close the RFP event post receiving the price breakup. In case the price breakup is not received, GCC Sourcing Team Member to consult Buyer (GCP/BUTC) who shall coordinate to provide price breakup. |
| P32 | In cases where price breakup is required, GCC Sourcing Team Member uploads the price breakup in the content tab for each of the supplier participating in E-Auction process and marks the task “Update price break-up in RFP” as complete. Post completion of the step NFA Approval and Awarding process should be followed |

Operating process in Ariba – System Structure

- RFP Process:

- Buyer (GCP/BUTC) shall share requirement to create Sourcing Project under PR Based Sourcing Request and GCC sourcing team will choose the Full Project template to create only RFP. At the creation stage of Sourcing Project, Buyer won’t be able to see the question to create E-Auction.

- Once RFP event is in Pending Selection stage, GCC Sourcing team will first click on “Mark Started” button under “Upload Input Template” task to download the sample E-Auction Input Template file (E-Auction Input Template shall be shared by buyer over Service Now to GCC sourcing team while creating the sourcing project) and upload the same after filling up into Input Template folder under Documents tab in Sourcing Project workspace.

- Once the above Task is “Marked Completed”, GCC Sourcing team will inform the GCC Team Lead to conduct E-Auction through pre-defined Review task.

- Post receiving the E-Auction completion notification from GCC, Buyer will download the E-Auction report and perform other tasks as per existing process flow.

- E-Auction Process:

- Post receiving the notification, GCC E-Auction Team Lead will first review the E-Auction Input Template. In case of any errors or incomplete data the GCC Team Lead will request the Buyer (GCP/BUTC) to reshare the correct data.

- On approval the GCC E-Auction Team Lead will assign available GCC Auctioneer to conduct the E-Auction.

- GCC Auctioneer will conduct the E-Auction by creating a standalone Sourcing Project (E-Auction Sourcing project) and enter the Standalone Sourcing Project Workspace ID in the Predecessor field to have a mapping with Standalone Sourcing Project along with other field values.

- Post drafting the E-Auction event, Auctioneer will click on submit which will trigger “Publish Approval Task”.

- GCC Team Lead will receive notification to Approve the task.

- Post GCC Team Lead’s approval, the E-Auction will be published, and notification will be sent to the Suppliers with the Auction details (i.e., Name, Start Time, End Time etc.)

- Post E-Auction GCC E-Auctioneer will first click on “Mark Started” button under “Upload Auction Report” task to upload the E-Auction Report in designated folder under Document tab in Sourcing Project created for Auction.

- Post E-Auction Process:

- The auctioneer will upload the E-Auction report in Sourcing Project and send it to buyer. The auctioneer must upload the 4 pre-defined E-Auction reports which are Bid History Report, Bid Comparison Report, Event Summary Report and Supplier Response Report in pdf format.

- Post receiving the E-Auction completion notification from GCC, Buyer will download the Auction report from “Auction Report” folder under Document tab in Sourcing Project created for Auction.

- Once Buyer reviews the E-Auction Report, he/she will perform the tasks as per existing business process flow.

- In case the auction is non-conclusive for any technical reason, the same has to be terminated and duly communicated to all the participants about re-launch of the event. In such cases, re-auction with similar parameters to be conducted and the buyer must message the GCC Team through Ariba requesting for a re-auction. The E-Auction in this case will be conducted by GCC using the same E-Auction Input Template. The GCC E-Auctioneer will re-conduct the auction as requested by the buyer.

- In case of failure, E-auction to be re-conducted with different parameters or strategy, the buyer must share the revised E-Auction Input Template through document tab to GCC for re-conduct of E-Auction. The approval flow will trigger the revised template to GCC for approval and conduct of E-Auction.

Notes

- Buyer (GCP/BUTC) or any other Team Members from RFP Sourcing Project won’t have any visibility to the E-Auction Project/Event before completion of the E-Auction event.

- The buyer can check the status of their E-Auction request in Ariba. The auction event creation will be visible to the buyer, though the buyer won’t have visibility of the E-Auction event.

- In the RFP Project template, E-Auction-related Documents and Tasks won’t be available only RFP related will Documents and Tasks would be there.

- In teams tab of RFP Sourcing project, GCC TL group and GCC team group would be predefined from the template level. Buyer doesn’t have to add any Auction team member in the sourcing team.

NFA approval and awarding

Note for approval (NFA) is the formal approval document of sourcing recommendation by the buyer. NFA approval is a system driven process where the Buyer (GCP or BUTC for respective procurements) creates NFA in Ariba, mandatorily annexing all supporting documents and submits for approvals by designated authorities, as per DoA. In case of any deviation, exceptional approval for deviation should be sought by the Business Units before such procurement through a formal NFA, in consultation with GCP or BUTC as applicable for the spend category.

In case multiple BUs are involved in a procurement, BUTC shall also secure approvals as per DoA for their respective share of procurement in that particular transaction through a follow up NFA based on GCP approved NFA of long-term Rate Contract/ Framework Agreement/ Sourcing Proposal.

Illustrative list of supporting documents to mandatorily include in NFA are mentioned below:

- Scope of Work

- RFI report

- RFP report

- TBER

- Annual performance assessment score for incumbent supplier from the last closed project

- Detailed comparative statement including loading, as applicable

- E-auction report, as applicable

- Final techno-commercial offer

- Any specific deviation sought by bidder

- Business NFA/ Business case duly approved by CEO, in case of any non-approved budget

- Risk registers and mitigative measures

- Outcome of e-Auction Amenability Framework for the respective categories (For strategic negotiation value >10 Lacs)

Following process steps are included in the NFA process:

6.2

| Steps | Process Description |
| --- | --- |
| D1 | In case e-Auction fails, strategic negotiation needs to be executed, Buyer (GCP/BUTC) to route to strategic negotiation process step P2 In case the auction is successful, execute strategic negotiation activities from step P11 |
| P1 | GCC Team Member shall receive system notification of completion of Strategic negotiation task. |
| P2 | GCC Team Member shall reopen the RFP event for collecting of price breakup in Ariba and sent for approval to GCC Team Lead. GCC Team Member shall upload the backup of all manually negotiated price |
| P3 | GCC Team Lead shall approve reopening of the RFP event. |
| P4 | GCC Team Member to follow-up with supplier as per predefined SLA. GCC Team Member to share the link to supplier to update price breakup of offline negotiation task. |
| P5 | Supplier to provide price break of the final bid in the RFP event. |
| P6 | GCC Team Member to validate the price based on the input received buyer. In case of deviation, GCC Team Member to follow up for submission of correct prices (in case of any deviations on the bid prices, GCC team member shall coordinate with Buyer (GCP/BUTC) regarding the discrepancy in the price submitted). Post submission of valid bid GCC Team Member to close the RFP event. |
| P7 | GCC Team Member to mark the task “Reopen RFP for final bid submission” as complete. |
| P8 | GCC Team to create draft Total Proposed Cost (TPC) and Price Comparative Statement (PCS) |
| P9 | GCC Team will download the Internal Estimation report which is submitted by Group Estimation team (Optional- this activity will be performed only in case Internal Estimation was selected). |
| P10 | GCC Team will download the Commercial Comparative Statement (CCS) and format the document in the required format. |
| P11 | GCC Team will download the Technical Bid Evaluation Report (TBER) which was submitted by technical evaluator in RFI/RFP/RFQ process. |
| P12 | GCC Team shall collate all the bid offers and summarize in pre-defined PCS template (refer “6.2 - Price Comparative Statement”). |
| P13 | GCC Team shall navigate to PR corresponding to sourcing project and save PR in PDF format. (Optional Step: In case of sourcing project created with PR). |
| P14 | GCC Team shall download the auction report and update it in the correct format. |
| P15 | GCC Team to upload the supplier acknowledged annexure document of scope of work. |
| P16 | GCC Team to upload draft CCS, PCS, TPC, and final TBER, offers from bidder and auction report along with pdf copy of PR in documents tab. |
| P17 | GCC Team Member marks the task “upload draft document(flag) for NFA approval”. |
| P18 | GCC Team Lead to review the draft documents prepared by GCC Team. GCC Team Lead can view these documents from the document tab in the system. |
| D2 | GCC Team Lead to check if all the required documents are available in system and correct. |
| P19 | In case there are corrections required, Team lead shall provide inputs on required questions which shall be addressed by GCC Team Member, and the changed document will be uploaded in the document tabs. |
| P20 | In case there are no corrections required, provide affirmation in the review task. |

| Steps | Process Description |
| --- | --- |
| P1 | The GCC Team initiates the NFA process by processing it in the system and uploading all mandatory documents for review by the Buyer (GCP/BUTC). The Buyer (GCP/BUTC) will review and validate all mandatory backup documents uploaded by the GCC team to ensure completeness and compliance. The NFA document should include: - Scope of work - RFx (RFI/ RFP) Reports - Potential/ prospective Supplier - Qualification assessment/ Performance assessment - Approved Budget/ Business case - Internal estimate and Techno-commercial offer - Supplier bid evaluation (TBER) - Any deviations with respect to price discovered or terms & conditions - Award decision and justification - Outcome of e-Auction Amenability Framework for the respective categories (For strategic negotiation value >10 Lacs) |
| P2 | The Buyer (GCP/BUTC) will verify budgetary limits in SAP against the PR. If the bids exceed the available budget, the Buyer will coordinate with the user team to secure appropriate approvals for a budget increase. Additional relevant documents, if required, will also be uploaded. |
| P3 | Buyer (GCP/BUTC) will fill out the internal questionnaire in Ariba required for NFA preparation to ensure all necessary details, such as justification and supporting information, are captured in the system. Buyer (GCP/BUTC) will fill internal question in the task “Complete internal questionnaire in RFP” regarding: - Pricing - Post information update - Payment terms - Loading, Contingency, etc. |
| P4 | Based on reports and analysis, the Buyer (GCP/BUTC) will create award scenarios in the Ariba and add approvers based on the Delegation of Authority (DOA) matrix. Awarding scenarios can be based on: - Lowest offer price - Technical rating/suitability - Management recommendation - Order quantity/geographical supplier location - Supplier relationship or schedule requirements - Award to a single supplier or multiple suppliers |
| P5 | Buyer (GCP/BUTC) will finalize the NFA in the BTP system, attaching all mandatory supporting documents. The NFA must be prepared in compliance with internal guidelines before submission. |
| P6 | Buyer (GCP/BUTC) will submit the NFA for approval through the system workflow |
| D1 | Approvers will review and assess the awarding decision as per NFA and supporting documents. They will also determine if further clarifications or additional documentation are required to reach a conclusion. If no clarifications are needed, proceed to step D2. |
| P7 | If clarifications or additional documents are required, the designated approver shall raise query through NFA consultation field or by an e-mail to the buyer |
| P8 | Buyer (GCP/BUTC) will discuss the feedback shared by the approver and will provide required clarification or justifications along with relevant supporting documents, either through email or through NFA consultation or by submitting a revised NFA in the system for review/approval |
| D2 | In case the designated approver finds NFA and supporting documents adequate for reaching conclusion without obtaining further clarifications, designated approver will evaluate decision to approve or reject NFA |
| P9 | In case Designated approver does not find NFA or supplier selection recommendation suitable for approval, Designated approver will reject NFA in system and share reason of rejection to the Buyer |
| D3 | Is the reason of rejection being due to a change in scope of work or any change in the requirements? If yes, Sourcing project needs to be redone. (Refer section 6.2 “RFx (RFI, RFP and RFQ)” for detailed process) If case of any other reason, the request will get closed automatically |
| P10 | In case the NFA is approved by the designated approvers, business is awarded to the supplier(s) selected as per the NFA. Parallelly input is shared with the GCC team for supplier code creation, refer section 8.4 “Supplier registration and onboarding” for detailed process. In case of standalone PO, changes in GTC shall be resolved post alignment with Legal Team |
| D4 | Buyer (GCP/BUTC) shall decide whether it is a standalone NFA/PO amendment case/ PO creation or a contract creation case. In case of a contract creation refer to the section 7.2 “Contract Creation” |
| P11 | In case of standalone NFA or PO amendment case, Buyer (GCP/BUTC) shall fill the PO amendment template and upload it in the document tab in the RFP event. |
| P12 | Buyer shall mark the optional task “Upload input template (for required changes)” as closed and proceed to step P13 |
| P13 | If it is not a case of standalone NFA/PO amendment, Buyer shall assign GCC Team Lead (PO processing) as the project owner for sourcing project. The GCC PO processing team lead shall receive notification of assignment as project owner in the project. (Refer Section 6.4.a - "NFA Approval and Awarding" - Step P52) |

| Steps | Process Description |
| --- | --- |
| P1 | GCC PO processing team lead shall receive notification of assignment as project owner in the project. |
| D1 | Decision to be made whether it’s a standalone sourcing project by the GCC PO processing team lead |
| P2 | GCC PO processing team Lead shall push to PO in Ariba for PO creation. |
| P3 | GCC PO processing team lead shall allocate GCC PO processing/Contract management team member as team member of the project. |
| P4 | GCC PO processing team lead shall notify by message board to PO processing team member. |
| P5 | GCC PO processing team member shall receive notification regarding assignment as a team member in project. |
| P6 | GCC PO processing team member shall download all the documents required for PO processing/contract management. |

Visual representation of touchless RFP process:

GCC enters L3 category and AVL vendors are auto populated

BU TC / GCP will share the final vendor list in the filled RFP template

BU TC/GCP receives PR

Are there exceptions to the AVL

AVL vendors may be edited/removed by GCC with documented reasoning and approval from GCP/BU TC

Yes

No

The GCC Buyer manually adds relevant QSP vendors as mentioned in RFP input template provided by GCP/ BU TC

GCC finalizes and publishes the RFP

Business Use Cases:

| Use case # | Use case name | Trigger event | Primary actor | Secondary actor | Main action | Pre Conditions | Input data | Expected outcome |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC 1 | Creation of Sourcing Project | Requirement is consolidated at GCP level | Buyer (GCP) |  | Visibility of all the PR (across different servers, BU instances, and BU codes) is provided to the buyer. | Demand Consolidation is completed at central level |  | Buyer can view all the PR at central level |
| UC 2 | Creation of Sourcing Project | Buyer has visibility of all the PR at central level | Buyer (GCP) |  | Manually select PRs and initiate the creation of a single sourcing request. | PR across different business Codes, Servers and instances | PR Numbers | Single sourcing request is created with all requirements |
| UC 3 | Creation of Sourcing Project | 1. Fulfilment of any requisition without any PR from Demand Plan 2. Fulfilment of any requisition with PR and from the consolidated demand plan | Buyer (GCP) |  | 1. Buyer is enabled to select requirements from the consolidated demand plan and create a sourcing request. 2. Buyer is enabled to select and collate multiple PRs and consolidated demand into a single sourcing request. |  |  | 1. Sourcing request is created 2. Consolidated Sourcing request is created with all requirements |
| UC 4 | Vendor Selection for RFP | 1. Consolidated Sourcing request is created with all requirements 2. Buyer has finalised to execute RFP | Buyer (BU/GCP) |  | 1. AVL suppliers shall be auto populated in the RFx input template based on purchase category and supplier segmentation 2. Buyer shall be able to filter vendors from qualified pool based on Vendor Selection framework. 3. Actor is restricted from viewing any supplier with registered status. 4. In case any AVL supplier is to be removed from RFP, proper documentation and approval shall be attached in input template 5. Market intelligence (Macro-economic indicators, Geopolitical factors, other relevant risk etc.) -driven advisory for supplier selection for RFP (Advanced Supplier Risk Profiling) | 1. AVL is created and centrally visible to all the Buyers 2. AVL suppliers are categorised under category taxonomy for execution and segmentation 3. Adani Vendor Dashboard has all the fields required for shortlisting and is available for filtering |  | Details of all the supplier(s) (AVL + Shortlisted from Qualified pool) is attached in the requirement for sourcing project creation (Rfx Input template) |
| UC 5 | Creation of Sourcing Project | Consolidated sourcing request is created with all requirements and Buyer finalised to execute RFP | Buyer (BU/GCP) |  | 1. Actor to attach all the document (SOW, TBE Criteria, Team Members (GE, Evaluator, etc), for RFP creation along with the duly filled RFP input template 2. Actor to send the requirement to GCC team for execution of RFP | Consolidated sourcing can be conducted for multiple SOW, Company code and Plant |  | GCC team receives notification with all required document and information for sourcing project creation |
| UC 6 | Creation of Sourcing Project | Notification for Sourcing project creation | GCC team |  | Able to create sourcing project based on inputs received from Buyer |  |  | Sourcing project is successfully created for review |
| UC 7 | Creation of Sourcing Project | Consolidated sourcing Project is created with all requirements | System |  | System shall consolidate SOW, Specification along with company code and Plant code across all business instances |  |  | Consolidated Sourcing project created along with company code and plant code |
| UC 8 | Creation of Sourcing Project | Sourcing project is successfully created for review | GCC team |  | 1. GCC team is able to create the sourcing event with all the required information as filled in the input template 2. Based on the category input in RFP event, the AVL supplier shall be auto populated in the event 3. GCC Team can add Qualified supplier as mentioned in RFP input template 4. GCC can remove AVL suppliers from RFP event with proper documented reasoning and approval from GCP/BUTC 5. GCC team can share the sourcing project for review to GCC team lead or Buyer as per requirement | Input template is uploaded at time of Project for sourcing project creation |  | Sourcing event is successfully created |
| UC 9 | Creation of Sourcing Project | Sourcing event is successfully created for execution | Supplier |  | 1. Supplier and GE team receive notification for participation in the RFP event 2. Supplier and GE are able to submit the Prebid query (if any) through Message board | Individual Message board communication shall only be visible to GCC team and Buyer |  | 1. Supplier and GE team is invited for the RFP event 2. GCC is notified through Message board regarding Prebid query |
| UC 10 | Prebid Query | GCC team receives message in Message board | GCC team |  | 1. GCC team is able to forward the message received to designated stakeholders (Technical evaluator, Buyer, Supplier and GE team) 2. Technical evaluator and Buyer can revert to Prebid queries over Ariba Message board | The designated stakeholder shall be part of Ariba sourcing project |  | Prebid queries are resolved through communication in system and track record of all communication is recorded in system |
| UC 11 | RFP Bid submission | 1. Event Closure 2. Resolution of Prebid queries (if any) | Supplier |  | 1. Supplier is able to submit the RFP details in 2 envelope form i.e. Envelope 1: Technical parameters and Commercial T&Cs Envelope 2: Price Schedule 2. GCC team shall close the event 3. GCC team shall initiate the TBER task for technical evaluator and CCS task for Buyer | 2 Stage RFP biding is enabled in system |  | 1. TBER task is initiated in system 2. CCS task is initiated |
| UC 12 | TBER | Event Closure TBER task is initiated | Technical Evaluator |  | 1. AI generated comparative report of consolidate technical bid evaluation basis the input TBE criteria with Evaluation Parameter, reference threshold, UOM, Weightage, etc, for all suppliers 2. Technical evaluator to provide score for evaluation 3. System generates final scores for comparative report of technical bid evaluation 4. Evaluator is able to qualify or disqualify supplier along with appropriate justification 5. Submit the Technical Bid Evaluation report in system 6. GCC Team shall receive the notification of completion of TBER and can close the TBER task Note: Refer to Attached “Detailed BRD of Technical and Commercial Assessment” | 1. AI Capability for Bid comparison 2. Supplier response against TBE criteria | Supplier response against TBE criteria is shared at time of RFP submission | 1. TBER is successfully generated 2. TBER task is completed |
| UC 13 | CCS | 1. TBER task is completed (if applicable) 2. Event Closure | Buyer (BU/GCP) |  | 1. System generated comparative report of all suppliers with evaluation criteria like Evaluation Parameter, UOM, weightage parameter, etc. 2. Buyer is able to qualify or disqualify supplier along with appropriate justification 3. Submit the CCS in system 4. Mark the task of CCS as complete 5. Buyer shall open envelop 2: Price Schedule Note: Refer to Attached “Detailed BRD of Technical and Commercial Assessment” | 2-Bid evaluation of RFP is configured in system |  | 1. Commercial Comparative statement is successfully created |
| UC 14 | PCS | CCS task is completed | Buyer (BU/GCP) |  | 1. Buyer shall open envelop 2: Price Schedule 2. System generated Price comparative report of all suppliers including the Internal estimate and budget value | 1. Budget and Internal Estimate is submitted at time of RFP event closure |  | 1. PCS is generated 2. PCS task is completed |
| UC 15 | Bid Amendment | Case where Evaluator needs to get response updated from supplier | Evaluator: [Buyer (BU/GCP) or Technical Evaluator] |  | 1. Evaluator request GCC team to open the RFP Event for defined time 2. Evaluator communicates with supplier to resubmit the bids based on the required changes and supplier submits the bid 3. In case of rebid submission, loop of post bid submission activity shall be repeated |  |  | RFP Bid is submitted |
| UC 16 | Auction Amenability Framework | PCS Task is completed | Buyer (BU/GCP) |  | 1. System generated e-auction amenability framework output defining whether e-auction is to be conducted or not |  |  | Output of e-auction amenability framework 1. In case e-auction is to be conducted, GCC e-auction team shall be notified for conduction of e-auction 2. In case e-auction is not to be conducted, system will trigger approval from Business CEO or GSH as defined in process |
| UC 17 | EMD | 1. Outcome of E-auction Amenability and EMD request from buyer (if applicable) | GCC team |  | 1. Collect EMD from Supplier with notification of EMD receipt 2. Update EMD status against unique supplier Id 3. In case the waiver of EMD is required, the approval status of EMD waiver shall be triggered in system |  |  | Status of EMD status is visible to GCC team and Buyer (BUTC/GCP) |
| UC 18 | E-Auction | 1. EMD status against supplier is updated | GCC team |  | 1. Buyer shares the input template for conducting of e-auction 2. GCC team is able to track the requirement of auction training to be given to supplier with system-based tracking 3. GCC team is able to conduct the required type of e-auction 4. GCC team is able to share the output of the e-auction to buyer by attaching the output in the intended sourcing project |  |  | e-Auction is completed |
| UC 19 | NFA Flag Preparation | 1. E-auction is completed 2. Buyer request for price breakup collection post strategic negotiation | GCC team |  | 1. GCC team is able to reopen the event to capture the price breakup 2. Supplier(s) is able to submit the price break up in system |  |  | Supplier is able to successfully submit the price break up in system |
| UC 20 | NFA flag Preparation | Supplier has successfully submitted the price breakup | GCC team |  | 1. System shall prepare all the NFA flag document for submission of NFA 2. GCC team shall upload the same in the document tab for NFA creation 3. System should send notification to buyer regarding the NFA creation |  |  | 1. All the Required NFA flag has been created by GCC 2. Buyer receives notification for NFA creation |
| UC 21 | NFA Preparation | Buyer receives notification for NFA creation | Buyer (BU/GCP) |  | 1. System generated awarding scenario followed by buyers’ justification in case any deviation from said scenario 2. Buyer is able to submit the NFA in system 3. NFA follows the DOA for approval process and digital signature is taken from respective signatories | DOA is configured in system |  | NFA is submitted for Approval |
| UC 22 | NFA Preparation | NFA is approved | Buyer (GCP) |  | 1. In case of MoU NFA, buyer (GCP) shall notify respective BU team for creation of follow-on BU specific NFA 2. The MoU NFA shall have tagging of all the WBS and Cost Centre where the requirement was generated 3. In case of standalone NFA, Buyer (GCP/BUTC) shall proceed for order fulfilment |  |  | 1. Buyer (BU) is notified of for creation of BU specific NFA in case of MOU NFA 2. Standalone NFA is create |
| UC 23 | NFA Preparation | Buyer (BU) is notified of for creation of BU specific NFA | Buyer (BU) |  | 1. Buyer is able to create follow-up NFA for requirement fulfilment base on their respective WBS and/or Cost centre |  |  | BU specific NFA is created |
| UC 24 | PO Creation Notification | 1. Standalone NFA is created 2. BU Specific NFA is created | Buyer (BU/GCP) |  | 1. Based on Buyer request, system shall create draft PO based on the approved NFA for order fulfilment |  |  | 1. Draft PO is created 2.GCC PO team is notified |
| UC 25 | MIS | On Realtime basis |  |  | 1. All the field in the MIS shall be captured from the system. Details of the fields of MIS can be referred in attached file |  |  | MIS is auto updated in system |

# RFP considerations

# Bidder prequalifying criteria

    - The Bidder should have attested photocopy of valid Income Tax PAN card.

    - The Bidder should have attested photocopy of valid GST Registration Certificate.

    - The Bidder should provide attested photocopy of partnership Deed / Memorandum of Article of Association if the bidder is a partnership firm or a joint stock company (if any).

    - The bidder should be an ISO Certified Company 9001:2015 or latest. Attested copy of proof by the bidder must be uploaded.

    - The bidder should have an ISO 20000 (Information Technology Service Management) & ISO 27001 (Security) certification or latest. Attested copy of proof by the bidder must be uploaded.

    - Document showing the bidder had an average annual turnover of a minimum of INR Rs.50 Crores & above (Rupees 50 crores) in the last three years. CA Certificate & balance sheet stating turnover for the last 3 financial years must be uploaded.

    - Bidder should be profit-making company in the last three financial years. Attested copy of proof by the bidder must be uploaded. Certificate from CA must be uploaded.

    - The bidder should have successfully executed at least two contracts of similar nature within the last three years, each has annual billing of not less than 50,00,000/- (Rs. Fifty lacs) Per annum in any Govt./Semi. Govt/PSU/Public undertaking organizations/Enterprise with a deployment of 30 or more resources in a single contract in a year.

    - The bidder must be an agency registered under the provisions of the Company Act 1956 and must be in existence for the last 5 years or above.

    - Bidder to provide certification of candidate proposed to AIIL

    - All the resources must be on the direct payroll of the Bidder. No third part outsourcing is allowed. A declaration on the same should be submitted by the vendor.

    - The bidder should follow the minimum wages act as per the state where the company is registered.

    - The bidder should not have been blacklisted by any GOVT/PSU/Enterprise organization. A declaration on the same should be submitted by the bidder.

# RFP Process

    - The selected Bidder shall appoint a single point of contact, with whom AIIL will deal with, for any activity pertaining to the requirements of this RFP.

    - The Bidder is expected to examine all instructions, forms, terms and conditions and technical specifications in the Bidding document. Submission of a bid not responsive to the RFP in every respect will be at the bidder’s risk and may result the rejection of its bid without any further reference to the bidder. The Bidder shall bear all costs associated with the preparation and submission of its bid, and AIIL will in no case be responsible or liable for those costs.

# Clarifications of RFP and Pre-bid meeting

    - A prospective bidder requiring any clarification of the RFP document may notify AIIL through email any time prior to the deadline as per section 5.5 for receiving such queries in below format

    - Bidders should submit the queries only in the format given below, in an excel sheet:

| Sr No | Document Reference | Page No | Clause No | Description in RFP | Clarification Sought | Additional Remark, if any |
| --- | --- | --- | --- | --- | --- | --- |

    - Replies to all the clarifications and modifications received through mail. Any modification to the bidding documents which may become necessary shall be made by AIIL by issuing an Addendum.

# Amendment of RFP documents

    - At any time prior to the deadline for submission of bids, AIIL may, for any reason, whether at its own initiative or in response to a clarification requested by a Bidder, amend the RFP documents.

    - Amendments will be provided in the form of Addendum to the Bidding Documents, which will be shared through AIIL procurement team with required highlight for change considerations

    - In order to afford Bidders reasonable time to take the amendment into account in preparing their bids, AIIL may, at its sole and absolute discretion, extend the deadline for the submission of bids, in which case, the extended deadline will be communication through AIIL procurement team.

# Change management & UAT:

    - Change management activities should be explicitly included within partners’ scope, covering preparation and delivery of training presentations, user manuals, process videos, quick reference snippets, and other end-user enablement materials.

    - Development of comprehensive UAT scenarios and test cases should be included as part of partners’ scope during the UAT phase, ensuring full coverage of business and functional requirements.

# Contact Detail

For all communication related to this RFP and submission of proposal, please contact below mentioned people:

| Name | Contact No. | Email ID |
| --- | --- | --- |
| Mr. Neetesh Jain | +91 79 2555 6817 | Neetesh.jain@adani.com |
| Mr. Subhash Bankey | +91 79 2555 5670 | subhash.bankey@adani.com |